PROJECT PLAN & STANDARD OPERATING PROCEDURE

South Asian Grocery E-Commerce Platform

Hong Kong  |  Web Application (Phase 1)

Complete development guide: architecture, design system, features, routes, views, state, API, database, forms, payments, SEO, Git workflow, timeline and launch.

| Document | Project Plan and SOP (single source of truth for development) |
| --- | --- |
| Version | 1.0 (Draft for team review) |
| Prepared by | Full Stack Developer |
| Audience | Developers, designer, QA, project manager, client stakeholders |
| Status | Draft: items marked DECISION need sign-off before the phase that depends on them |
| Stack | React, Tailwind CSS, shadcn/ui, Redux Toolkit + RTK Query, Node.js, Express, PostgreSQL |

How to use this document: read Sections 1 to 6 once. During development, use Sections 7 to 14 as your build guide (each page and section has a spec), Sections 21 and 22 as your daily workflow rules, and Section 25 as the schedule. Right-click the table of contents and choose Update Field if page numbers look stale.

Table of Contents

1. Document Overview	5

1.1 Purpose	5

1.2 Scope of this document	5

1.3 Source material	5

1.4 Glossary	5

2. Project Summary	6

2.1 Business context	6

2.2 Goals	6

2.3 In scope (Phase 1: web)	6

2.4 Out of scope for Phase 1	6

2.5 Stakeholders and roles	7

2.6 Key decisions log	7

3. Technology Stack	8

3.1 Core stack: what each technology is for	8

3.2 Frontend libraries by purpose	8

3.3 Backend libraries by purpose	9

3.4 Tooling and workflow	10

4. System Architecture	11

4.1 Overview	11

4.2 Monorepo layout (top level)	11

4.3 Environments	11

4.4 Request lifecycle	11

4.5 Backend module structure	12

4.6 Hosting recommendation	12

5. Design System and Theme	13

5.1 Design principles	13

5.2 Colour tokens (light and dark)	13

5.3 Typography	14

5.4 Spacing, shape and elevation	14

5.5 Breakpoints	14

5.6 Dark and light mode implementation	14

5.7 Imagery and content rules	15

5.8 Motion and feedback	15

5.9 Accessibility checklist	15

5.10 Localisation (i18n) rules	15

6. Feature Breakdown	16

6.1 Customer storefront	16

6.2 Admin dashboard	19

7. Routing and Customer Views	21

7.1 Customer route map	21

7.2 View specifications	22

7.3 Route guards and loaders	26

8. Admin Dashboard Views	27

8.1 Admin route map	27

8.2 Key admin view specifications	27

9. Reusable Components	31

9.1 Foundation components (shadcn/ui based, in packages/ui)	31

9.2 Commerce components (storefront)	31

9.3 Admin components	33

9.4 Component rules	33

10. Folder Structure	34

10.1 Monorepo root	34

10.2 Storefront (apps/web/src), feature-based	34

10.3 Admin (apps/admin/src)	34

10.4 API (apps/api/src)	35

10.5 Naming conventions	35

11. State Management: Redux Toolkit and RTK Query	36

11.1 Principles	36

11.2 Store contents (storefront)	36

11.3 Store contents (admin)	36

11.4 Store setup	37

11.5 Base API with automatic token refresh	37

11.6 Endpoint pattern with tags and optimistic cart update	38

11.7 Tag and cache strategy	38

11.8 Slice example (auth) and typed hooks	39

11.9 State rules for the team	39

12. Database Design (PostgreSQL)	40

12.1 Conventions	40

12.2 Tables by domain	40

12.3 Relationships (summary)	43

12.4 Order placement transaction (important)	43

12.5 Search design	43

12.6 Performance and integrity	43

12.7 Prisma schema excerpt	44

13. API Structure	45

13.1 Conventions	45

13.2 Response envelope	45

13.3 Error codes	45

13.4 Pagination, filtering and sorting	45

13.5 Public and customer endpoints	46

13.6 Admin endpoints (/api/v1/admin)	48

13.7 Example: create order	48

14. Forms Structure	49

14.1 Form standards	49

14.2 Customer forms	49

14.3 Admin forms	51

15. Payments (Razorpay)	55

15.1 Important: verify Razorpay eligibility for a Hong Kong store	55

15.2 Payment architecture	55

15.3 Razorpay integration flow	55

15.4 Server code outline	56

15.5 Payment and order states	57

15.6 Edge cases to handle	57

15.7 Payment environment variables	57

16. Authentication, Authorisation and Security	58

16.1 Authentication design	58

16.2 Authorisation (RBAC)	58

16.3 Security checklist (OWASP aligned)	58

16.4 Privacy and compliance (Hong Kong)	59

17. UX Flows (End to End)	60

17.1 First-time visitor to first order	60

17.2 Returning customer reorder	60

17.3 Search flow	60

17.4 Login, guest and cart merge	61

17.5 Failure and edge-case flows	61

17.6 Order status machine	61

17.7 Admin flows	62

17.8 Notification matrix	62

18. SEO Guide	63

18.1 SEO goals and keyword strategy	63

18.2 Rendering decision (D4): critical for SEO	63

18.3 URL structure	64

18.4 Metadata templates	64

18.5 Structured data (JSON-LD)	65

18.6 Sitemaps, robots and indexing	65

18.7 Technical SEO and Core Web Vitals	65

18.8 Content strategy	66

18.9 Off-page and local SEO	66

18.10 Measurement	66

18.11 SEO launch checklist	66

19. Performance Guide	68

20. Testing and Quality Assurance	69

20.1 Test strategy	69

20.2 Critical end-to-end scenarios	69

20.3 Device and browser matrix	69

20.4 Bug severity and response	70

20.5 Definition of Done (task level)	70

21. GitHub Workflow Guide	71

21.1 Repository setup	71

21.2 Branching model	71

21.3 Daily developer workflow (step by step)	71

21.4 Commit message convention (Conventional Commits)	72

21.5 Pull request rules	73

21.6 Release process	73

21.7 Hotfix process	73

21.8 Automation: Husky, lint-staged, commitlint	73

21.9 CI pipeline (GitHub Actions)	74

21.10 Git rules summary	74

22. Coding Standards	75

22.1 General	75

22.2 Frontend rules	75

22.3 Backend rules	75

22.4 Database rules	75

23. DevOps and Environments	77

23.1 Local development	77

23.2 Environments and config	77

23.3 CI/CD	77

23.4 Monitoring, logging and backups	77

23.5 Background jobs	78

24. Third-Party Services and Environment Variables	79

24.1 Services	79

24.2 Environment variables	79

25. Phases, Timeline and Milestones	81

25.1 Assumptions	81

25.2 Phase plan	81

25.3 Sprint plan (2 weeks each)	82

25.4 Timeline overview	82

25.5 Milestones	82

25.6 Effort by area (guide)	83

26. Risks, Governance and Communication	84

26.1 Risk register	84

26.2 Roles and responsibilities (RACI)	84

26.3 Change control	85

26.4 Communication and meeting cadence	85

26.5 Dependencies from the client	85

27. Product Data and Content Migration	86

27.1 CSV template	86

27.2 Import process	86

27.3 Data quality targets	87

27.4 Launch inventory strategy	87

28. Launch, Handover and Maintenance	88

28.1 Pre-launch checklist	88

28.2 Go-live runbook	88

28.3 Handover and training	88

28.4 Maintenance SOP	88

28.5 Post-launch roadmap	89

Appendices	90

Appendix A: Page build checklist (use for every page)	90

Appendix B: Pull request template	90

Appendix C: Ticket (user story) template	90

Appendix D: Hong Kong delivery districts (seed list for zones)	91

Appendix E: Decision register to close in Phase 0	91

# 1. Document Overview

## 1.1 Purpose

This document defines how the South Asian grocery e-commerce platform for Hong Kong will be planned, designed, built, tested and launched. It is written so that a developer can build any page, API or table from it without needing to go elsewhere, and so that the project manager can track scope, phases and timeline against it.

## 1.2 Scope of this document

- Business context, goals, scope and success measures.

- Technology choices and what each technology is used for.

- System architecture, environments and deployment.

- Design system and theme (light and dark mode).

- Features broken down into sub-features and sub-sub-features.

- Every route, view and section, with components, data and libraries.

- State management with Redux Toolkit and API access with RTK Query.

- Database schema, API structure and form specifications.

- Payments (Razorpay), security, SEO and performance guides.

- Git branching, commit and review workflow; coding standards.

- Phases, timeline, team, risks, testing and launch checklist.

## 1.3 Source material

This plan is based on the client-facing market research and planning documents already prepared (market gap, personas, competitors, feature list, user flows, Hong Kong localisation and design direction) plus the technical decisions made by the development team.

## 1.4 Glossary

| Term | Meaning |
| --- | --- |
| SKU | Stock keeping unit: one sellable product variant (for example, Basmati Rice 5 kg). |
| PDP / PLP | Product Detail Page / Product Listing Page. |
| RTK / RTKQ | Redux Toolkit / RTK Query (data fetching and caching layer). |
| Slice | A Redux Toolkit unit of state with its reducers and actions. |
| Tag (RTKQ) | A label on cached data used to refresh it after a change (invalidation). |
| RBAC | Role-based access control (what each admin role can do). |
| COD | Cash on delivery (not planned for Phase 1; listed for completeness). |
| OTP | One-time password sent by SMS or email to verify identity. |
| LCP / INP / CLS | Core Web Vitals: loading, interaction and layout-shift measures used for SEO and UX. |
| SOP | Standard operating procedure: the repeatable way the team does a task. |
| DoD | Definition of Done: the checklist a task must pass before it is called finished. |
| PDPO | Hong Kong Personal Data (Privacy) Ordinance. |

# 2. Project Summary

## 2.1 Business context

Imported South Asian groceries in Hong Kong are mostly sold through physical shops or small online stores with dated interfaces, weak search and poor product discovery. Large platforms (foodpanda, HKTVmall) serve mainstream demand and do not specialise in these products. The client wants a modern single-vendor online supermarket with 4,000+ products from India, Pakistan, Bangladesh, Nepal, Sri Lanka and the Middle East, serving South Asian communities, Hong Kong locals and international customers.

## 2.2 Goals

| Goal | How we will know |
| --- | --- |
| Become the preferred online store for South Asian groceries in Hong Kong | Orders per month, repeat order rate, brand search volume |
| Deliver a fast, modern, mobile-first shopping experience | Core Web Vitals in the green, mobile conversion rate |
| Make products easy to find among 4,000+ items | Search success rate, low zero-result searches, category click-through |
| Give the client full operational control without developers | All daily tasks possible from the admin dashboard |
| Build a base that extends to mobile apps | Same API serves web and mobile; no business logic locked in the UI |

## 2.3 In scope (Phase 1: web)

- Customer storefront (responsive, light and dark mode, English and Traditional Chinese).

- Admin dashboard with full catalogue, order, delivery, marketing, customer and reporting tools.

- Backend API, PostgreSQL database, authentication with OTP, roles and permissions.

- Razorpay payments integration (see decision note in Section 15).

- Delivery management (instant, same day, scheduled) with zones and slots.

- SEO foundation, analytics, email and SMS notifications.

- Bulk product import (CSV) for 4,000+ products.

## 2.4 Out of scope for Phase 1

- Hybrid mobile app (Phase 2) and native apps (Future).

- AI shopping assistant, voice search, family accounts, smart reordering (Future).

- Multi-vendor marketplace features (the store is single-vendor).

- Rider mobile app (riders use a simple web view or a delivery partner in Phase 1).

- Warehouse management beyond basic inventory counts.

## 2.5 Stakeholders and roles

| Role | Responsibility |
| --- | --- |
| Client / store owner | Business decisions, product data and photos, delivery operations, approvals. |
| Project manager | Schedule, scope control, communication, risk tracking. |
| Full stack developer (lead) | Architecture, backend API, database, integration, code reviews, Git governance. |
| Frontend developer(s) | Storefront and admin UI, design system, state, performance, SEO implementation. |
| UI/UX designer | Figma designs, design tokens, component specs, design QA. |
| QA engineer | Test plans, manual and automated testing, UAT support. |
| DevOps (may be the lead) | Environments, CI/CD, monitoring, backups. |

## 2.6 Key decisions log

| ID | Decision | Status |
| --- | --- | --- |
| D1 | Frontend: React + Tailwind + shadcn/ui; state: Redux Toolkit + RTK Query. | Final |
| D2 | Backend: Node.js + Express; database: PostgreSQL. | Final |
| D3 | Payment gateway: Razorpay. | Final, but needs business verification (Section 15.1) |
| D4 | Storefront rendering for SEO: Vite SPA with prerendering vs Next.js for storefront only. | DECISION needed before Phase 2 (Section 18.2) |
| D5 | ORM: Prisma (recommended) vs Drizzle. | Recommended: Prisma |
| D6 | Image hosting: Cloudinary vs S3 + CloudFront with imgproxy. | DECISION before Phase 3 |
| D7 | SMS provider for OTP (Twilio or a Hong Kong local provider). | DECISION before Phase 2 |
| D8 | Delivery: in-house riders vs delivery partner. | Client decision before Phase 6 |

# 3. Technology Stack

The stack is fixed by the team. Libraries listed below are recommendations chosen to improve workflow, efficiency and performance. Each has a single clear purpose so there is no overlap.

## 3.1 Core stack: what each technology is for

| Layer | Technology | Used for |
| --- | --- | --- |
| Frontend framework | React 18+ with TypeScript | All storefront and admin UI. |
| Build tool | Vite | Fast dev server and production build (storefront decision D4 may change this). |
| Styling | Tailwind CSS | Utility styling, responsive layout, dark mode via class strategy. |
| UI primitives | shadcn/ui (Radix UI underneath) | Accessible components: dialogs, dropdowns, tabs, sheets, tables, forms. |
| Client state | Redux Toolkit | UI state, cart, checkout draft, filters, auth session, theme, locale. |
| Server state | RTK Query | Fetching, caching, invalidation and optimistic updates for every API call. |
| Routing | React Router v6.4+ (data router) | Nested routes, lazy loading, loaders for prefetch, route guards. |
| Forms | React Hook Form + Zod | Form state and validation with the same schemas front and back. |
| Backend | Node.js 20 LTS + Express | REST API. |
| Language | TypeScript everywhere | Shared types, fewer runtime bugs. |
| Database | PostgreSQL 16 | Primary data, full-text search, JSONB for flexible fields. |
| ORM / migrations | Prisma | Typed queries, migrations, seed scripts. |
| Cache / queues | Redis + BullMQ | Caching hot reads, rate limiting, background jobs (emails, SMS, imports). |
| Payments | Razorpay | Card and supported payment methods, refunds, webhooks. |
| Auth | JWT access token + refresh token in httpOnly cookie | Sessions, OTP login, RBAC for admin. |

## 3.2 Frontend libraries by purpose

| Library | Purpose | Where used |
| --- | --- | --- |
| react-hook-form, zod, @hookform/resolvers | Forms and validation | Every form (Section 14) |
| embla-carousel-react (shadcn Carousel) | Carousels and sliders | Hero banners, product rows, PDP gallery |
| framer-motion | Subtle animations | Cart drawer, page transitions, hover states (keep light) |
| lucide-react | Icons | Entire UI |
| sonner (shadcn Toast) | Toast notifications | Add to cart, errors, success |
| react-helmet-async | Per-page meta tags, canonical, hreflang, JSON-LD | All public pages (SEO) |
| i18next, react-i18next | English and Traditional Chinese | All text; language switch |
| @tanstack/react-table | Data tables with sorting, filtering, pagination | Admin lists |
| @tanstack/react-virtual | List virtualisation | Very long lists in admin; mobile search results if needed |
| recharts | Charts | Admin analytics dashboard |
| react-dropzone | File and image upload UI | Admin product images, bulk import |
| @dnd-kit/core, sortable | Drag and drop ordering | Banner order, category order, image order |
| tiptap or react-quill | Rich text editor | Product description, CMS pages, FAQ |
| date-fns | Dates and time slots | Delivery slots, order dates |
| react-intersection-observer | Lazy load, infinite scroll triggers | Product grids, lazy sections |
| clsx, tailwind-merge, class-variance-authority | Class composition and component variants | All components (shadcn standard) |
| react-use or usehooks-ts | Utility hooks (debounce, media query) | Search box, responsive behaviours |
| Razorpay Checkout.js | Hosted payment modal | Checkout page |
| web-vitals | Report Core Web Vitals to analytics | App root |
| vite-plugin-pwa (optional) | Installable web app, offline shell | Phase 1.5 enhancement |

## 3.3 Backend libraries by purpose

| Library | Purpose |
| --- | --- |
| zod | Request validation (shared schemas with frontend) |
| helmet, cors, express-rate-limit, rate-limit-redis | Security headers, CORS, throttling |
| jsonwebtoken (or jose), argon2 or bcrypt | Tokens and password hashing |
| cookie-parser | Refresh token cookie |
| pino, pino-http | Fast structured logging |
| multer + sharp | Upload handling and image resizing/conversion to WebP/AVIF |
| @aws-sdk/client-s3 or cloudinary SDK | Image storage (decision D6) |
| bullmq + ioredis | Background jobs and queues |
| nodemailer or Resend / AWS SES SDK | Transactional email |
| twilio (or chosen SMS SDK) | OTP and order SMS |
| razorpay (official SDK) | Orders, payments, refunds, signature verification |
| csv-parse, exceljs | Bulk import and report export |
| pdfkit or puppeteer | Invoices (PDF) |
| swagger-ui-express + zod-to-openapi | Live API documentation |
| node-cron (or BullMQ repeatable jobs) | Scheduled tasks (slot generation, abandoned cart emails) |
| vitest/jest, supertest | Backend tests |

## 3.4 Tooling and workflow

| Tool | Purpose |
| --- | --- |
| ESLint + Prettier | Consistent code style and error catching |
| Husky + lint-staged + commitlint | Run checks before commit; enforce commit message format |
| GitHub + GitHub Actions | Source control, pull requests, CI/CD |
| Docker + docker-compose | Same local environment for everyone (Postgres, Redis, API) |
| Storybook (optional but recommended) | Develop and review reusable components in isolation |
| Playwright | End-to-end tests of critical flows |
| Vitest + React Testing Library | Unit and component tests |
| Sentry | Error tracking (frontend and backend) |
| Figma | Design source of truth; design tokens |
| Postman or Bruno | API collections shared in the repo |
| Lighthouse CI | Performance and SEO budgets in CI |
| pnpm workspaces (monorepo) | One repo for web, admin, api and shared packages |

# 4. System Architecture

## 4.1 Overview

A single repository (monorepo) holds the storefront, the admin dashboard, the API and shared packages. Both front ends talk to one REST API. The API reads and writes PostgreSQL, uses Redis for caching and queues, and calls third-party services (Razorpay, SMS, email, image storage).

Customers (phone / desktop) Store staff ¦ ¦ [ Storefront - React ] [ Admin - React ] \ / +----------- HTTPS / REST --------+ ¦ [ Cloudflare CDN + WAF ] ¦ [ Express API (Node) ] auth ¦ catalogue ¦ cart ¦ orders ¦ payments ¦ delivery ¦ admin ¦ ¦ ¦ [ PostgreSQL ] [ Redis cache ] [ BullMQ workers ] ¦ ¦ ¦ Email SMS Image jobs External: Razorpay ¦ S3 or Cloudinary ¦ SMS ¦ Email ¦ Google Analytics

## 4.2 Monorepo layout (top level)

| Folder | Contains |
| --- | --- |
| apps/web | Customer storefront |
| apps/admin | Admin dashboard |
| apps/api | Express API, Prisma schema, workers |
| packages/ui | Shared design system (shadcn-based components, tokens) |
| packages/shared | Zod schemas, TypeScript types, constants, helpers used by web, admin and api |
| packages/config | Shared ESLint, TSConfig, Tailwind preset |
| docs | This document, API docs, ADRs (architecture decision records) |

## 4.3 Environments

| Environment | Purpose | Data | Deploy trigger |
| --- | --- | --- | --- |
| Local | Developer machine via Docker Compose | Seed data (about 200 sample products) | Manual |
| Development (shared) | Integration of merged features | Seed + test data | Merge to develop |
| Staging | Client review, UAT, pre-release checks, Razorpay test mode | Anonymised copy of production-like data | Merge to release/* branch |
| Production | Live store, Razorpay live mode | Real data, daily backups | Tag on main (vX.Y.Z) |

## 4.4 Request lifecycle

- Browser calls RTK Query endpoint, which sends the request with the access token.

- Express runs middleware in order: request id, logger, security headers, CORS, rate limit, body parse, auth, role check, zod validation.

- Controller calls a service; the service uses Prisma repositories; heavy reads use Redis cache.

- Response uses the standard envelope (Section 13.2). Errors go through one central error handler.

- If the token expired (401), the base query refreshes it once and retries the request transparently.

## 4.5 Backend module structure

Each backend module follows the same pattern: route file, controller, service, repository, validation schema, tests. Controllers contain no business logic; services contain no HTTP details.

## 4.6 Hosting recommendation

| Item | Recommendation | Reason |
| --- | --- | --- |
| Region | AWS ap-east-1 (Hong Kong) or a nearby Asia region | Low latency for Hong Kong customers |
| App hosting | Docker containers on AWS ECS/Lightsail, or a VPS with Docker for budget start | Simple and scalable |
| Database | Managed PostgreSQL (RDS) with daily snapshots and point-in-time recovery | Reliability |
| CDN / DNS / WAF | Cloudflare | Caching, DDoS protection, free TLS |
| Static front end | Cloudflare Pages / S3 + CloudFront (if SPA) | Fast global static delivery |
| Images | Object storage + CDN with automatic resizing | Image-heavy catalogue |

# 5. Design System and Theme

Goal: modern, trustworthy, friendly and easy to use on desktop and phone. Polished but simple. Priorities: product visibility, fast navigation, clear categories, large product images, minimal learning curve and layouts built to convert visitors into buyers. Layout inspiration for listings: DMart (dense, image-first grid with clear price and Add button).

## 5.1 Design principles

| Principle | What it means in practice |
| --- | --- |
| Product first | Large, clean product images; price and Add button always visible; no clutter around products. |
| One-glance navigation | Max two taps/clicks to reach any category; sticky header with search; mega menu on desktop, bottom sheet on mobile. |
| Familiar patterns | Standard e-commerce patterns (cart drawer, filters, sort) so there is nothing to learn. |
| Mobile first | Design at 360 px width first; thumb-reachable actions; sticky Add to Cart and checkout bars. |
| Trust | Clear delivery info, secure payment badges, real photos, visible policies, honest stock and expiry info. |
| Inclusive | Works for many cultures and languages; readable Chinese and English type; WCAG AA contrast. |
| Performance is design | Skeleton loaders, lazy images, no layout jumps. |

## 5.2 Colour tokens (light and dark)

Colours are defined once as CSS variables (shadcn convention) and referenced by Tailwind. Components never use raw hex values. These are starting values for the designer to refine in Figma.

| Token | Light | Dark | Used for |
| --- | --- | --- | --- |
| --background | #FFFFFF | #0F1512 | Page background |
| --foreground | #1A1A1A | #F2F5F3 | Main text |
| --card | #FFFFFF | #18211D | Cards, product tiles |
| --muted | #F4F6F5 | #1F2A25 | Section backgrounds, skeletons |
| --muted-foreground | #5F6B66 | #9AA8A1 | Secondary text |
| --primary | #1F6F54 (deep green) | #3DB88B | Primary buttons, links, key highlights |
| --primary-foreground | #FFFFFF | #0B1410 | Text on primary |
| --accent | #E8A33D (saffron) | #F0B45A | Offers, badges, announcement bar accents |
| --destructive | #C0392B | #E5645A | Errors, remove actions |
| --success | #2E9E5B | #4CC983 | In stock, delivered |
| --warning | #D98E04 | #F2B23A | Low stock, delay |
| --border | #E3E8E5 | #2A3731 | Dividers, inputs |
| --ring | #1F6F54 | #3DB88B | Focus outline |

Semantic badges: Veg (green dot), Non-veg (red dot), Halal, New, Offer %, Out of stock (grey), Low stock (amber).

## 5.3 Typography

| Use | Font | Size (mobile / desktop) | Weight |
| --- | --- | --- | --- |
| Headings | Poppins or Plus Jakarta Sans + Noto Sans HK for Chinese | 24 to 28 / 32 to 40 | 600 to 700 |
| Body | Inter + Noto Sans HK | 14 to 16 / 16 | 400 |
| Prices | Inter (tabular numbers) | 16 / 18 (bold) | 600 to 700 |
| Captions, labels | Inter | 12 / 12 to 13 | 500 |

Use font-display: swap, subset fonts, preload the primary weight. Limit to two families and four weights.

## 5.4 Spacing, shape and elevation

- Spacing scale: 4 px base (Tailwind default). Page gutters 16 px mobile, 24 px tablet, 32 px desktop. Max content width 1280 px.

- Radius: 8 px (inputs, buttons), 12 px (cards), 9999 px (chips, badges).

- Elevation: very light shadows on cards and sticky bars only; dark mode uses borders instead of shadows.

- Grid: product grid 2 columns (mobile), 3 (tablet), 4 to 5 (desktop). Category tiles 3 / 4 / 6.

## 5.5 Breakpoints

| Name | Width | Layout notes |
| --- | --- | --- |
| base | 0 to 639 | Single column; bottom nav; filters in a sheet |
| sm | 640+ | 2 to 3 product columns |
| md | 768+ | Tablet: side cart drawer, 3 columns |
| lg | 1024+ | Desktop header with mega menu; filters sidebar |
| xl | 1280+ | 4 to 5 columns; wide hero |

## 5.6 Dark and light mode implementation

- Strategy: Tailwind darkMode: "class". A "dark" class on the html element switches the CSS variable set.

- Modes: Light, Dark and System. Default is System. The choice is saved in localStorage and in the theme slice.

- No flash: A tiny inline script in index.html reads the saved choice and sets the class before React loads.

- Components: Use semantic tokens only (bg-background, text-foreground, border-border). Avoid dark: overrides except for images and shadows.

- Images: Product photos sit on a neutral surface (white tile in light, slightly lighter card in dark) so photos with white backgrounds still look right.

- Toggle: Sun/moon button in header (desktop) and in the account sheet (mobile).

- Testing: Every component story in Storybook has light and dark variants; Playwright screenshots both.

// tailwind.config.ts (excerpt) export default { darkMode: ['class'], content: ['./index.html', './src/**/*.{ts,tsx}', '../../packages/ui/src/**/*.{ts,tsx}'], theme: { extend: { colors: { background: 'hsl(var(--background))', foreground: 'hsl(var(--foreground))', primary: { DEFAULT: 'hsl(var(--primary))', foreground: 'hsl(var(--primary-foreground))' }, accent: { DEFAULT: 'hsl(var(--accent))' }, muted: { DEFAULT: 'hsl(var(--muted))', foreground: 'hsl(var(--muted-foreground))' }, border: 'hsl(var(--border))' }}} }

## 5.7 Imagery and content rules

- Product images: square 1:1, minimum 1000 x 1000 px, light neutral background, product centred with margin. Stored as WebP and AVIF with sizes 200, 400, 800, 1200.

- Category and brand tiles: 1:1 with consistent style; icons or lifestyle photos allowed.

- Hero banners: 16:6 desktop and 4:5 mobile versions uploaded separately (art direction).

- Alt text required for every image (generated from product name; editable).

- Never rely on colour alone for meaning (stock, veg) - add text or icons.

## 5.8 Motion and feedback

- Durations 150 to 250 ms; ease-out. Respect prefers-reduced-motion.

- Skeleton loaders for lists and cards; spinner only inside buttons.

- Add to cart: button turns into a quantity stepper, cart icon bumps once, toast on desktop only.

- Cart drawer slides from right (desktop) and bottom sheet (mobile).

## 5.9 Accessibility checklist

- Colour contrast AA for text and controls in both themes.

- Keyboard reachable; visible focus ring; skip-to-content link.

- Semantic landmarks (header, nav, main, footer); one h1 per page.

- Forms: labels, error text linked with aria-describedby, input types and autocomplete attributes.

- Touch targets at least 44 x 44 px.

- Dialogs and sheets trap focus (Radix handles this - do not replace with custom code).

- Language attribute set per locale (en, zh-HK).

## 5.10 Localisation (i18n) rules

- Two locales: en and zh-HK (Traditional Chinese). URL prefix: /en/... and /zh-hk/... (SEO friendly).

- All UI strings in JSON namespaces (common, home, product, cart, checkout, account, admin). No hard-coded strings.

- Database content (product names, descriptions, category names) stored in both languages (name_en, name_zh). Fall back to English if Chinese is empty.

- Currency HKD formatted via Intl.NumberFormat; dates via date-fns locale.

- Allow longer Chinese and English text without breaking layouts (test with long strings).

# 6. Feature Breakdown

Every feature is broken into sub-features and sub-sub-features so that each can become a ticket. Priority: M = Must have (launch), S = Should have (soon after), F = Future. Items marked (S) or (F) inside a Must feature are built later but their hooks (database fields, routes) are prepared in advance.

## 6.1 Customer storefront

| ID | Feature | Sub-features | Sub-sub-features |
| --- | --- | --- | --- |
| F1 | Account and authentication (M) | Sign up Login Password reset Profile Address book Privacy tools | Sign up: email or HK mobile, OTP verification, consent checkboxes (terms, marketing) Login: email+password, mobile OTP, Google, Apple (S) Session: access token 15 min, refresh 30 days, logout all devices Reset: email link with expiry, rate limited Profile: name, phone, email, language, marketing opt-in Address: add, edit, delete, set default, label (Home/Office), delivery notes, HK fields (Region, District, Zone, Building, Tower, Floor, Unit) Privacy: download my data, delete account (PDPO) |
| F2 | Global layout and navigation (M) | Announcement bar Header Mega menu Search bar Mobile navigation Footer | Announcement: text, link CTA, schedule, dismiss, admin controlled Header: logo, search, language, theme, account, wishlist, cart with count Mega menu: top categories row, dropdown with sub-categories (with images), featured brands, promo tile Mobile: bottom tab bar (Home, Categories, Search, Cart, Account), category sheet Footer: links, policies, payment badges, social, WhatsApp, newsletter, language |
| F3 | Home page (M) | Hero banners Category tiles Brand strip Product rows Collections Reorder strip Trust and info | Hero: clickable campaign banners, schedule, desktop and mobile images Categories: image tiles linking to listing pages Brands: logo carousel linking to brand pages Rows: Popular, New Arrivals, Offers, Recommended (S) Collections: festival or seasonal sets (Diwali, Eid, Ramadan) Reorder: last order items (returning users) Trust: delivery promise, authentic imports, secure payment, support |
| F4 | Catalogue browsing (M) | Category page Sub-category page Brand page Filters Sorting Product card Quick view | Same layout, route changes the data (Section 7) Filters: brand, country of origin, price range, veg/non-veg, halal, offers, in stock, pack size Sort: relevance, popularity, price low/high, newest, discount Pagination: load more button with URL page param (SEO friendly) Card: image, name, pack size, price, MRP strike, discount badge, stock state, Add/stepper, wishlist Quick view: modal with key info (S) |
| F5 | Search (M) | Search box Auto-suggest Results page Search quality | Box: debounce 250 ms, keyboard navigation, recent searches Suggest: products, categories, brands in one dropdown (top 8) Results: same grid and filters as listing Quality: Postgres full-text + trigram typo tolerance, English and Chinese, synonyms (atta/flour), zero-result help with popular items, search analytics |
| F6 | Product detail page (M) | Gallery Info block Purchase block Detail tabs Related products Reviews (S) | Gallery: zoom, swipe, thumbnails, 4 to 8 images Info: name, brand link, country flag, badges, rating (S), SKU Purchase: pack-size selector, price, discount, stock, qty stepper, Add to Cart, Buy Now, wishlist, notify me, delivery estimate by postcode/district Tabs: Description, Ingredients, Nutrition, Storage and shelf life, Origin and importer, Expiry info Related: same category, same brand, frequently bought together SEO: schema.org Product, breadcrumbs |
| F7 | Cart (M) | Add and edit Cart drawer Cart page Save for later Validation Coupons | Add/update/remove with optimistic UI Drawer for quick view; full page for edit Save for later moves line to a saved list Validation: stock, price change, minimum order, max quantity per item Guest cart stored locally and server-side; merged on login Coupon field with clear error messages Free-delivery progress bar Substitution preference per order (allow / contact me / refund) (S) |
| F8 | Checkout (M) | Address step Delivery step Payment step Review and place order Guest checkout | Address: choose saved or add new; zone check shows available delivery types Delivery: Instant / Same day / Scheduled; slot picker (day then time); fee display Notes: leave at door, call on arrival, building access code Payment: Razorpay checkout; failed payment retry; order created before payment (pending) Review: items, address, slot, fees, discounts, total in HKD, terms checkbox Guest: email + mobile with OTP, optional account creation after order Safety: idempotency key, double-click protection |
| F9 | Orders and tracking (M) | Confirmation Order history Order detail Tracking Reorder Cancel and refund Invoice | Confirmation: order number, summary, ETA, next steps, email and SMS History: list with status chips, filters by date/status Tracking timeline: Placed, Picking, Packing, Rider assigned, Out for delivery, Delivered (plus Cancelled, Refunded) Reorder: add all available items to cart, show unavailable ones Cancel: allowed until Picking; refund triggered automatically Issue/refund request after delivery: choose items and reason, upload photo (S) Invoice: downloadable PDF Rate order (S) |
| F10 | Wishlist and alerts (S) | Wishlist Back-in-stock alerts Price drop alerts (F) | Heart toggle on cards and PDP; wishlist page; move to cart; notify me by email/SMS when in stock |
| F11 | Reviews and ratings (S) | Write review Read reviews Moderation | Verified-buyer only; 1 to 5 stars, text, photos; sort by helpful/newest; helpful votes; report; admin approval |
| F12 | Offers and loyalty (S) | Coupons Loyalty points Referral | Coupon types: percent, fixed, free delivery, first order, min spend, category/brand specific, usage limits Points: earn per HKD, redeem at checkout, ledger history Referral: share code, reward both sides after first delivered order |
| F13 | Support and content (M) | Help centre Contact WhatsApp Policies CMS pages Blog (S) | FAQ with search; contact form; floating WhatsApp button; Terms, Privacy, Refund and Cancellation, Shipping, Cookie policy (Razorpay also requires these); About; delivery areas page; recipes and guides for SEO (S) |
| F14 | Notifications (M) | Email SMS In-app Push (Phase 2) | Triggers: OTP, order placed, paid, packed, out for delivery, delivered, refund, back in stock, abandoned cart (S); user preferences per channel |
| F15 | Preferences (M) | Language Theme Cookie consent | English / Traditional Chinese; light / dark / system; analytics consent banner |
| F16 | Smart features (F) | AI assistant Voice search Family accounts Smart reorder | Chat assistant for product help; microphone search; shared household cart and addresses; reminders based on purchase cycle |

## 6.2 Admin dashboard

| ID | Feature | Sub-features | Sub-sub-features |
| --- | --- | --- | --- |
| A1 | Dashboard (M) | KPI cards Charts Alerts Quick actions | Today: orders, revenue, average order value, new customers Charts: sales 7/30/90 days, orders by status, top products, orders by delivery type Alerts: low stock, failed payments, delayed orders, pending refunds Shortcuts: add product, new banner, open orders |
| A2 | Product management (M) | List Create/edit Variants Images Bulk tools SEO fields | List: search, filter (category, brand, status, stock), sort, bulk select, export Form: names (EN/ZH), descriptions (rich text), category, brand, country, tags, veg/halal flags, HS/ingredients, expiry, storage Variants: pack sizes, SKU, barcode, price, MRP, weight, stock Images: drag-drop upload, reorder, alt text, auto-resize Bulk: CSV import with validation report, bulk price/stock/status update, export SEO: slug, meta title/description, OG image |
| A3 | Category and brand management (M) | Category tree Brand list Ordering | Tree with unlimited levels (use 3), drag to reorder, image, banner, SEO text, show/hide; brands: logo, description, featured flag |
| A4 | Inventory (M) | Stock levels Adjustments Alerts History | Per variant stock; adjust with reason (received, damaged, expired, correction); low stock threshold; expiry date tracking per batch (S); movement ledger |
| A5 | Order management (M) | Order list Order detail Status workflow Picking and packing Print | Filters: status, date, delivery type, payment status, slot; actions: confirm, start picking, mark packed, assign rider, out for delivery, delivered, cancel; edit items before packing (substitutions) with customer notice; picking list and packing slip PDF; internal notes; timeline log |
| A6 | Payments and refunds (M) | Payment list Refund workflow Reconciliation | See gateway status per order; full or partial refund via Razorpay; reason codes; refund status sync via webhook; daily settlement export |
| A7 | Delivery management (M) | Zones Slots Fees Riders Cut-offs | Zones by Region/District (polygon or list); slot templates per weekday with capacity; instant and same-day cut-off times; fee rules and free-delivery threshold; rider list and assignment; holiday closures |
| A8 | Customer management (M) | Customer list Customer detail Support tools | Search, order history, addresses, loyalty balance, notes, block/unblock, create order on behalf (S) |
| A9 | Marketing and content (M) | Banners Announcement bar Collections Coupons CMS pages Email templates (S) | Banner with desktop/mobile image, link, schedule, order; announcement text and CTA; curated collections; coupon builder; static pages and FAQ editor; notification template editor |
| A10 | Reviews and support (S) | Review moderation Contact inbox | Approve/reject/reply; view and answer contact submissions |
| A11 | Analytics and reports (M) | Sales Products Customers Delivery Export | Revenue by day/week/month, best sellers, slow movers, repeat rate, cohort basics, zero-result searches, delivery on-time rate, CSV/Excel export |
| A12 | Staff and permissions (M) | Users Roles Permissions Audit log | Roles: Super Admin, Manager, Catalogue Editor, Order Operator, Delivery Coordinator, Support, Marketing; permission matrix per module; audit log of every create/update/delete with user and time |
| A13 | Settings (M) | Store info Tax and currency Payment Notifications SEO defaults | Store name, contact, address, logo; HKD currency; Razorpay keys (server env only); email/SMS templates; default meta tags; policy page links; maintenance mode |

# 7. Routing and Customer Views

## 7.1 Customer route map

Locale prefix (/en or /zh-hk) is added in front of every path. Routes are lazy loaded. Guards: Public (anyone), Auth (logged in), Guest-only (redirect if logged in).

| Path | Page | Guard | Notes |
| --- | --- | --- | --- |
| / | Home | Public | Hero, categories, product rows |
| /c/:categorySlug | Category listing | Public | Filters in query string |
| /c/:categorySlug/:subSlug | Sub-category listing | Public | Same view, different data |
| /brand/:brandSlug | Brand listing | Public | Same view |
| /collection/:slug | Collection / campaign | Public | Curated or festival sets |
| /search?q= | Search results | Public | noindex |
| /p/:productSlug | Product detail | Public | Slug includes id suffix, e.g. basmati-rice-5kg-1042 |
| /cart | Cart | Public | Drawer is primary on desktop |
| /checkout | Checkout | Public (guest) / Auth | Steps handled in one route with step state |
| /order/confirmed/:orderNo | Order confirmation | Public with token / Auth | Shown after payment |
| /account | Account overview | Auth | Nested layout |
| /account/orders | Order history | Auth |  |
| /account/orders/:orderNo | Order detail and tracking | Auth |  |
| /account/addresses | Address book | Auth |  |
| /account/profile | Profile and preferences | Auth |  |
| /account/wishlist | Wishlist | Auth |  |
| /account/loyalty | Points and referral (S) | Auth |  |
| /login, /signup, /forgot-password, /reset-password/:token | Auth pages | Guest-only | Also available as modal |
| /help, /help/:slug | Help centre and FAQ | Public |  |
| /contact | Contact | Public |  |
| /pages/:slug | CMS pages (about, terms, privacy, refunds, shipping, delivery areas) | Public |  |
| /blog, /blog/:slug | Blog and recipes (S) | Public | SEO content |
| * | 404 Not found | Public | noindex, helpful links |

## 7.2 View specifications

For each page: sections from top to bottom, what each contains, the reusable components used, and the data source or library. API names refer to RTK Query endpoints (Section 11).

### 7.2.1 Home page

Route: /  |  Goal: inspire, route to categories, drive first add-to-cart  |  SEO: Organization + WebSite schema, one h1.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Announcement bar | Offer or delivery message, CTA link, close button | AnnouncementBar | getAnnouncement; localStorage for dismiss |
| Header and mega menu | Logo, search, language, theme, wishlist, account, cart; category row with dropdowns with sub category | Header, MegaMenu, SearchBox, CartButton | getCategoryTree (cached 1 h); Radix NavigationMenu |
| Hero carousel | 3 to 6 clickable banners, autoplay pause on hover, dots | HeroCarousel, BannerImage | getBanners(placement=home_hero); embla-carousel |
| Delivery and trust strip | Same-day areas, authentic imports, secure payments, support | TrustStrip | Static + settings |
| Shop by category | Image tiles (6 to 12) | CategoryTile, SectionHeader | getFeaturedCategories |
| Reorder strip (returning users) | Items from last order, Add all | ProductRow, ReorderBar | getLastOrderItems (Auth) |
| Popular products | Horizontal scroll row, View all link | ProductRow, ProductCard | getProducts(sort=popular, limit=12) |
| Shop by brand | Logo carousel | BrandLogo, Carousel | getFeaturedBrands |
| Festival / featured collections | Banner + product row per collection | CollectionBlock | getCollections(home) |
| New arrivals | Product row | ProductRow | getProducts(sort=newest) |
| Recommended for you (S) | Personalised or best-of fallback | ProductRow | getRecommendations |
| App and WhatsApp promo, newsletter | Email signup, WhatsApp link | NewsletterForm | subscribeNewsletter; RHF + zod |
| Footer | Links, policies, payment badges, social, language | Footer | Static + CMS links |

### 7.2.2 Listing page (category, sub-category, brand, collection)

Routes: /c/:slug, /c/:slug/:sub, /brand/:slug, /collection/:slug  |  One component (ProductListingPage) with a "scope" prop from the route  |  SEO: BreadcrumbList, ItemList, canonical without filter params.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Breadcrumbs and title | Path, h1, product count, short description | Breadcrumbs, PageHeader | getListingMeta(scope, slug) |
| Sub-category chips | Horizontal chips (images) for child categories | ChipScroller | From category tree |
| Toolbar | Sort select, filter button (mobile), view toggle (grid/list), active filter chips | SortSelect, FilterSheet, ActiveFilters | filters slice (URL is the source of truth) |
| Filter sidebar (desktop) / sheet (mobile) | Brand, country, price slider, veg, halal, offers, in stock, pack size | FilterGroup, PriceRange, Checkbox, Slider | getFilterFacets(scope) |
| Product grid | 2/3/4/5 columns; skeletons on load | ProductGrid, ProductCard, ProductCardSkeleton | getProducts(scope, filters, page); RTKQ merge for load more |
| Load more / pagination | Load more button, page param in URL | LoadMore, Pagination | Hidden links for crawlers |
| SEO text block | Category description and FAQ at the bottom | RichText | From category record |
| Empty state | No results with clear filters button and popular items | EmptyState | getProducts fallback |

### 7.2.3 Search results

Route: /search?q=  |  noindex  |  Same grid and filter components as listing.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Search header | "Results for ..." and count; did-you-mean | PageHeader | searchProducts(q) |
| Tabs | Products, Categories, Brands | Tabs | searchSuggest(q) |
| Filters, sort, grid | Same as listing | Reuse listing sections | searchProducts(filters) |
| Zero results | Suggestions, popular searches, contact link | EmptyState | getPopularSearches; log zero result |

### 7.2.4 Product detail page

Route: /p/:slug  |  Mobile: sticky bottom bar with price and Add to Cart  |  SEO: Product + Offer + AggregateRating (S) + BreadcrumbList schema.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Breadcrumbs | Home > Category > Sub-category > Product | Breadcrumbs | From product |
| Gallery | Main image with zoom, thumbnails, swipe on mobile, badges overlay | ImageGallery, Badge | embla-carousel; images served in responsive sizes |
| Info and purchase | Name, brand, origin flag, rating, price, MRP, discount, pack-size selector, stock state, qty stepper, Add to Cart, Buy Now, wishlist, share | ProductInfo, PriceBlock, VariantSelector, QuantityStepper, AddToCartButton | getProduct(slug); cart slice and cart API |
| Delivery checker | Enter district to see delivery types and earliest slot | DeliveryChecker | checkDeliveryAvailability(district) |
| Trust points | Authentic import, expiry policy, secure payment, returns | InfoList | Static |
| Details tabs | Description, Ingredients, Nutrition table, Storage, Origin and importer, Policies | Tabs, NutritionTable | From product fields |
| Frequently bought together | Bundle with total price and Add all | BundleCard | getRelatedProducts(type=bundle) |
| Reviews (S) | Summary bars, list, write review | ReviewSummary, ReviewList, ReviewForm | getReviews, createReview |
| Related products | Same category and brand rows | ProductRow | getRelatedProducts |
| Sticky mobile bar | Price + Add to Cart | StickyBuyBar | Intersection observer |

### 7.2.5 Cart (page and drawer)

Route: /cart; Drawer opens on add to cart (desktop and tablet)  |  noindex.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Line items | Image, name, pack size, unit price, qty stepper, remove, save for later, stock warning | CartLineItem, QuantityStepper | cart API; cart slice for optimistic changes |
| Free delivery progress | "Add HK$X more for free delivery" | ProgressBar | settings + cart total |
| Coupon | Code input, applied chip, error text | CouponInput | applyCoupon, removeCoupon |
| Summary | Subtotal, discounts, delivery fee (estimated), total, Checkout button | OrderSummary | Calculated by server (source of truth) |
| Saved for later | Moved items list | SavedItems | cart API |
| Suggestions | Add-on items (e.g. cooking oil with rice) | ProductRow | getRelatedProducts(cart) |
| Empty cart | Friendly empty state with popular categories | EmptyState | Static |

### 7.2.6 Checkout

Route: /checkout  |  Single page, accordion steps on mobile, two columns on desktop (steps left, summary right)  |  noindex, minimal header (logo + secure badge).

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Contact (guest only) | Email, mobile, OTP verify, option to create account | ContactForm, OtpInput | requestOtp, verifyOtp; RHF + zod |
| Delivery address | Saved addresses list or new address form with HK fields | AddressSelector, AddressForm | getAddresses, createAddress; checkout slice stores selection |
| Delivery method and slot | Instant, Same day, Scheduled; day tabs and time chips; fee shown; unavailable options explained | DeliveryOptions, SlotPicker | getDeliveryOptions(addressId), getSlots(date) |
| Notes | Leave at door, call me, access code | TextArea | checkout slice |
| Payment | Razorpay button; supported methods list; secure text | PaymentSection, RazorpayButton | createOrder, verifyPayment |
| Order summary | Items (collapsible), coupon, totals | OrderSummary | Server computed |
| Review and place | Terms checkbox, Place Order, loading state, error recovery | PlaceOrderButton | Idempotency key per attempt |

### 7.2.7 Order confirmation and tracking

Routes: /order/confirmed/:orderNo, /account/orders/:orderNo.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Confirmation hero | Success state, order number, ETA, slot | SuccessBanner | getOrder |
| Tracking timeline | Steps with timestamps; live status via polling every 30 s (or SSE later) | OrderTimeline | getOrderTracking; RTKQ polling |
| Rider card | Name, phone (masked), vehicle when out for delivery | RiderCard | Tracking payload |
| Items and totals | Line items, fees, discounts, payment method | OrderItemsTable | getOrder |
| Address and slot | Delivery details | InfoCard | getOrder |
| Actions | Reorder, cancel (if allowed), invoice PDF, get help, request refund | ActionBar | reorder, cancelOrder, getInvoice |

### 7.2.8 Account area

Routes under /account  |  Layout: sidebar (desktop) / tab list (mobile).

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Overview | Greeting, recent order, loyalty summary, quick links | AccountCard | getMe, getOrders(limit=3) |
| Orders | Table or cards with status chips, filters | OrderCard, StatusBadge | getOrders(page, status) |
| Addresses | List, add/edit modal, default toggle | AddressCard, AddressForm | Address API |
| Profile | Name, email, phone (OTP to change), language, marketing prefs, theme, delete account | ProfileForm | updateMe |
| Wishlist | Product grid with move to cart | ProductGrid | Wishlist API |
| Loyalty (S) | Balance, history, referral code and share buttons | PointsLedger, ShareCode | Loyalty API |

### 7.2.9 Authentication pages and modal

Routes: /login, /signup, /forgot-password, /reset-password/:token. Also shown as a dialog when a guest tries to wishlist, review or open account.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Login | Tabs: Password or OTP; social buttons; links | LoginForm, OtpInput, SocialButtons | login, requestOtp, verifyOtp |
| Sign up | Name, email, mobile, password, consents; then OTP | SignupForm | signup, verifyOtp |
| Forgot / reset password | Email field; new password with strength meter | ForgotForm, ResetForm | forgotPassword, resetPassword |

### 7.2.10 Support, content and error pages

Routes: /help, /contact, /pages/:slug, /blog, 404.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Help centre | Search, FAQ accordion by topic, contact CTA | Accordion, SearchBox | getFaqs |
| Contact | Form, WhatsApp, email, phone, hours | ContactForm | submitContact |
| CMS page | Title, rich content, last updated | RichText | getPage(slug) |
| Blog / recipes (S) | List and article with related products | ArticleCard, ProductRow | getPosts |
| 404 / 500 | Message, search box, popular categories | ErrorState | Static |

## 7.3 Route guards and loaders

- RequireAuth: redirects to /login?next=<path> and restores after login.

- GuestOnly: redirects logged-in users away from auth pages.

- Route loaders (React Router data router) prefetch RTK Query data via store.dispatch(api.endpoints.X.initiate()) so pages render with data.

- Every route is code split with React.lazy; shared layout (header, footer) loads first.

- Unknown locale prefix redirects to the default locale.

# 8. Admin Dashboard Views

The admin is a separate app (apps/admin) on a separate subdomain (admin.domain.com), protected by login, role permissions and optional two-factor authentication (S). It uses a persistent layout: left sidebar (collapsible), top bar (search, theme toggle, notifications, profile), and content area. Light and dark mode are supported through the same tokens.

## 8.1 Admin route map

| Path | Page | Permission | Module |
| --- | --- | --- | --- |
| /login | Admin login (email + password + optional 2FA) | Public | Auth |
| / | Dashboard | dashboard.view | A1 |
| /products, /products/new, /products/:id | Product list, create, edit | products.* | A2 |
| /products/import | Bulk CSV import with validation report | products.import | A2 |
| /categories, /brands | Category tree, brands | catalogue.* | A3 |
| /inventory | Stock levels, adjustments, history | inventory.* | A4 |
| /orders, /orders/:id | Order board/list and detail | orders.* | A5 |
| /orders/picking | Picking list for the current slot | orders.pick | A5 |
| /payments, /refunds | Payments and refund requests | payments.* | A6 |
| /delivery/zones, /delivery/slots, /delivery/riders, /delivery/settings | Zones, slot templates, riders, fees and cut-offs | delivery.* | A7 |
| /customers, /customers/:id | Customers | customers.* | A8 |
| /marketing/banners, /marketing/announcements, /marketing/collections, /marketing/coupons | Marketing tools | marketing.* | A9 |
| /content/pages, /content/faqs, /content/blog | CMS | content.* | A9 |
| /reviews, /inbox | Review moderation, contact inbox | support.* | A10 |
| /reports/sales, /reports/products, /reports/customers, /reports/delivery | Analytics | reports.view | A11 |
| /staff, /staff/roles, /audit-log | Staff, roles matrix, audit log | staff.* | A12 |
| /settings/* | Store, payment, notifications, SEO, maintenance | settings.* | A13 |

## 8.2 Key admin view specifications

### 8.2.1 Dashboard

Goal: operations at a glance; refreshes every 60 s.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| KPI cards | Today orders, revenue, AOV, new customers, vs yesterday | StatCard | getDashboardStats |
| Sales chart | Line/area chart with 7/30/90 day toggle | SalesChart (recharts) | getSalesSeries |
| Orders by status | Bar/donut of pending, picking, packing, delivering | StatusChart | getOrderStatusCounts |
| Action required | Low stock, failed payments, delayed orders, refunds | AlertList | getAlerts |
| Top products and categories | Tables with sparkline | DataTable | getTopProducts |
| Quick actions | Add product, create banner, open picking list | QuickActions | Static |

### 8.2.2 Product list

Route /products.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Toolbar | Search, filters (category, brand, status, stock), Add product, Import, Export | FilterBar, Button | URL params |
| Data table | Image, name, SKU, category, price, stock, status toggle, updated; row actions; bulk actions | DataTable (TanStack Table), StatusSwitch | getAdminProducts(page, filters); server-side pagination |
| Bulk action bar | Activate, deactivate, change category, update price by %, delete | BulkBar | bulkUpdateProducts |

### 8.2.3 Product form (create and edit)

Routes /products/new and /products/:id  |  Tabbed form with sticky Save bar and unsaved-changes warning.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Basic info tab | Name EN/ZH, slug, brand, category, sub-category, country of origin, status, tags, veg/halal flags | FormField, Select, Combobox, TagInput | RHF + zod; getBrands, getCategoryTree |
| Description tab | Short and long description (EN/ZH), ingredients, nutrition table, storage, expiry text | RichTextEditor (tiptap), KeyValueEditor | createProduct / updateProduct |
| Variants and pricing tab | Rows: pack size, SKU, barcode, MRP, selling price, weight, stock, low stock level, active | VariantTable (editable rows) | Field array in RHF |
| Images tab | Drag-drop upload, reorder, set main, alt text, progress | ImageUploader (react-dropzone, dnd-kit) | Signed upload URL then confirm |
| SEO tab | Meta title, description, OG image, canonical, preview snippet | SeoPreview | Auto-fill from name |
| Related tab | Pick related and bundle products | ProductPicker | searchAdminProducts |

### 8.2.4 Order list and order detail

Routes /orders and /orders/:id.

| Section | Contents | Components | Data / libraries |
| --- | --- | --- | --- |
| Orders list | Tabs by status with counts; filters by date, slot, delivery type, payment; table with order no, customer, items, total, slot, status | DataTable, StatusBadge, DateRangePicker | getAdminOrders; polling 30 s |
| Order header | Order no, placed time, payment status, status stepper with next-action button | OrderStatusStepper | updateOrderStatus |
| Items panel | Lines with image and qty; edit qty or substitute before packing; picked checkboxes | OrderItemsEditor | updateOrderItems |
| Customer and address | Contact, address, notes, map link, call/WhatsApp buttons | InfoCard | From order |
| Delivery panel | Slot, type, rider assignment, ETA | RiderSelect | assignRider |
| Payment panel | Razorpay ids, status, refund button (full/partial) | PaymentCard, RefundDialog | createRefund |
| Timeline and notes | Status history, internal notes, audit entries | Timeline, NoteForm | addOrderNote |
| Print | Packing slip, invoice, labels | PrintButton | getInvoice, getPackingSlip (PDF) |

### 8.2.5 Other admin pages (summary)

| Page | Main sections | Notes |
| --- | --- | --- |
| Categories | Draggable tree, side panel form (names, image, banner, SEO text, visibility) | dnd-kit; max 3 levels |
| Brands | Table, create/edit dialog with logo | Featured flag for home strip |
| Inventory | Table with stock, threshold, expiry; adjust dialog with reason; movement history tab | Low stock filter, export |
| Picking list | Items grouped by aisle/category for the selected slot, tick off, print | Mobile friendly for warehouse tablets |
| Delivery zones | List of districts with enable switches, instant/same-day eligibility, fee overrides | Seeded with HK districts |
| Delivery slots | Weekly template grid (day x time), capacity per slot, holiday overrides | Generates slots 14 days ahead |
| Riders | Table, add rider, status, assigned orders | Phase 1 simple |
| Coupons | Table; builder form with rules, limits, validity, preview | Usage report |
| Banners | Ordered list per placement; form with desktop/mobile images, link, schedule | Drag to reorder |
| Announcement bar | Text EN/ZH, link, colours, schedule, active toggle | Single active item |
| Customers | Table and detail (orders, addresses, notes, block) | Export |
| Refunds | Queue with approve/reject, partial amounts, reason | Razorpay refund API |
| Reviews and inbox | Moderation list with approve/reject/reply; contact messages with status | Phase S |
| Reports | Filters by date; charts and tables; CSV/Excel export | recharts, exceljs |
| Staff and roles | Staff table; role editor with permission matrix; audit log table | RBAC |
| Settings | Tabs: Store, Delivery defaults, Payments (status only), Notifications, SEO, Maintenance | Secrets stay in server environment |

# 9. Reusable Components

Build once in packages/ui (generic) or apps/*/src/components (app specific), document in Storybook, and reuse everywhere. A page should be assembled from these components, not styled from scratch. Rule: if a UI pattern appears twice, it becomes a component.

## 9.1 Foundation components (shadcn/ui based, in packages/ui)

| Component | Purpose and variants | Used in |
| --- | --- | --- |
| Button | primary, secondary, outline, ghost, destructive, link; sizes sm/md/lg/icon; loading state | Everywhere |
| Input, Textarea, Select, Combobox | Form controls with error state; Combobox for searchable lists | All forms |
| Checkbox, RadioGroup, Switch, Slider | Filters, toggles, price range | Filters, admin |
| Form (RHF wrapper) | FormField, FormLabel, FormMessage with a11y wiring | All forms |
| Dialog, Sheet, Drawer, Popover, Tooltip | Overlays; Sheet = side/bottom panel (cart, filters, menus) | Cart drawer, filters, modals |
| Tabs, Accordion | Content switching and FAQ | PDP, help, admin |
| Badge | Offer %, New, Veg, Non-veg, Halal, Low stock, status chips | Cards, orders |
| Card | Container with header/body/footer | Dashboard, panels |
| Table | Base table styles (TanStack Table renders into it) | Admin |
| Skeleton | Loading placeholders for cards, rows, text | All lists |
| Toast (sonner) | Success, error, info with action | Global |
| Breadcrumb, Pagination | Navigation aids | Listings, admin |
| DropdownMenu, NavigationMenu | Menus and mega menu base | Header, admin |
| Avatar, Separator, ScrollArea, Progress | Small utilities | Various |
| Calendar, DatePicker, DateRangePicker | Slots and reports | Checkout, admin |
| AlertDialog | Confirm destructive actions | Admin delete, cancel order |

## 9.2 Commerce components (storefront)

| Component | Props and behaviour | Used in |
| --- | --- | --- |
| ProductCard | product, variant default, onAdd; shows image (lazy), badges, name (2 lines), pack size, price, MRP, discount, stock, Add/stepper, wishlist; skeleton twin | Grid, rows, search, cart suggestions |
| ProductGrid / ProductRow | Responsive grid or horizontal scroller with snap and arrows | Listings, home |
| PriceBlock | price, mrp, currency; auto discount %; tabular numbers | Card, PDP, cart |
| QuantityStepper | value, min, max, onChange, size; long-press repeat; disabled at stock limit | Card, PDP, cart |
| AddToCartButton | Handles add, loading, stepper swap, out-of-stock and notify me | Card, PDP |
| VariantSelector | Pack size chips with price difference | PDP, quick view |
| ImageGallery | Zoom, swipe, thumbs, lightbox | PDP |
| CategoryTile / BrandLogo | Image tile with label; consistent aspect ratios | Home, listing |
| MegaMenu | Category row, dropdown panel with image tiles, featured brands, promo | Header |
| SearchBox + SuggestPanel | Debounced input, grouped suggestions, recent searches, keyboard nav | Header, mobile search |
| FilterGroup, PriceRange, ActiveFilters, SortSelect | Filtering UI sharing one config object | Listing, search |
| CartDrawer, CartLineItem, OrderSummary | Cart UI blocks | Cart, checkout |
| CouponInput | Apply/remove with status messages | Cart, checkout |
| AddressForm, AddressCard, AddressSelector | HK address fields with district dropdowns | Checkout, account |
| SlotPicker, DeliveryOptions | Day tabs, time chips, capacity state, fee labels | Checkout |
| OrderTimeline, StatusBadge | Tracking steps; colour-coded status | Orders |
| OtpInput | 6-box input with paste, auto-advance, resend timer | Auth, checkout |
| AnnouncementBar, HeroCarousel, TrustStrip | Home and global marketing blocks | Layout, home |
| RatingStars, ReviewCard | Display and input ratings | PDP |
| EmptyState, ErrorState, PageHeader, SectionHeader | Consistent messaging and headings | All pages |
| SeoHead | Wraps react-helmet-async: title, description, canonical, hreflang, OG, JSON-LD | All public pages |
| ThemeToggle, LanguageSwitch | Preference controls | Header, footer |
| LazyImage | img with srcset/sizes, blur placeholder, width/height to avoid layout shift | All images |

## 9.3 Admin components

| Component | Behaviour | Used in |
| --- | --- | --- |
| DataTable | TanStack Table: server pagination, sorting, column visibility, row selection, saved preferences | All admin lists |
| FilterBar | Search, selects, date range; syncs with URL | Lists |
| StatCard, ChartCard | KPI display with delta; recharts wrapper with loading state | Dashboard, reports |
| ImageUploader | Drag-drop, reorder, progress, delete, alt text | Product, banner, brand |
| RichTextEditor | tiptap with limited toolbar and EN/ZH tabs | Product, CMS |
| BilingualField | Paired EN/ZH inputs with tabs and copy button | All content forms |
| VariantTable | Editable row table for pack sizes and stock | Product form |
| StatusStepper | Order status with allowed next actions | Order detail |
| PermissionGate | Hides UI if the user lacks a permission (backend still enforces) | Sidebar, buttons |
| ConfirmDialog | Reusable confirmation with typed confirmation for dangerous actions | Delete, refund |
| PageShell | Title, breadcrumbs, actions slot, sticky save bar | All admin pages |
| CsvImportWizard | Upload, map columns, validate, preview errors, import with progress | Products import |

## 9.4 Component rules

- One component per file; file name equals component name (PascalCase).

- Props typed with TypeScript interfaces; no any.

- Presentational components receive data via props; containers or pages call RTK Query hooks.

- Every component handles loading, empty and error states.

- Every component is keyboard accessible and works in light and dark mode.

- Use cva (class-variance-authority) for variants instead of ad hoc class strings.

- Each shared component has a Storybook story and a basic render test.

# 10. Folder Structure

## 10.1 Monorepo root

grocery-platform/ apps/ web/ # storefront (React) admin/ # admin dashboard (React) api/ # Express API packages/ ui/ # shared components + tokens shared/ # zod schemas, types, constants config/ # eslint, tsconfig, tailwind preset docs/ # this plan, ADRs, API docs .github/ # workflows, PR template, CODEOWNERS docker-compose.yml pnpm-workspace.yaml package.json

## 10.2 Storefront (apps/web/src), feature-based

src/ app/ main.tsx # entry, providers App.tsx router.tsx # route table, lazy imports, loaders store.ts # configureStore providers/ # ThemeProvider, I18nProvider, StoreProvider layouts/ # RootLayout, AccountLayout, CheckoutLayout features/ auth/ # components, authSlice.ts, authApi.ts, hooks, schemas catalogue/ # catalogueApi.ts, ProductCard, filters, listing pages search/ # searchApi.ts, searchSlice.ts, SearchBox, suggest product/ # PDP sections, productApi.ts cart/ # cartApi.ts, cartSlice.ts (UI), CartDrawer checkout/ # checkoutSlice.ts, steps, paymentApi.ts, razorpay.ts orders/ # ordersApi.ts, OrderTimeline, pages account/ # profile, addresses, wishlist, loyalty content/ # contentApi.ts (banners, pages, faqs) delivery/ # deliveryApi.ts, SlotPicker components/ # app-level shared (Header, Footer, SeoHead, LazyImage) pages/ # thin route components: HomePage.tsx, ListingPage.tsx ... services/ api.ts # RTK Query base api + reauth analytics.ts # GA4 events hooks/ # useDebounce, useMediaQuery, useInfiniteList lib/ # utils.ts (cn), format.ts (money/date), constants.ts i18n/ # index.ts, locales/en/*.json, locales/zh-HK/*.json styles/ # globals.css (tokens), fonts.css types/ # global d.ts assets/ # icons, static images public/ # favicon, robots.txt, manifest, og-default.jpg

## 10.3 Admin (apps/admin/src)

src/ app/ # main, router, store, layouts (AdminLayout) features/ auth/ dashboard/ products/ categories/ brands/ inventory/ orders/ payments/ delivery/ customers/ marketing/ content/ reviews/ reports/ staff/ settings/ # each: pages/, components/, api.ts, schemas.ts, hooks.ts components/ # DataTable, PageShell, PermissionGate, ImageUploader ... services/api.ts # base api (admin tokens) lib/ hooks/ i18n/ styles/

## 10.4 API (apps/api/src)

src/ server.ts # bootstrap app.ts # express app, middleware order config/ # env.ts (zod validated), logger.ts, redis.ts prisma/ # schema.prisma, migrations/, seed.ts middleware/ # auth, rbac, validate, rateLimit, error, requestId, upload modules/ auth/ # routes, controller, service, schemas, tests users/ addresses/ catalogue/ search/ cart/ checkout/ orders/ payments/ # razorpay.service.ts, webhook.controller.ts delivery/ coupons/ loyalty/ reviews/ wishlist/ content/ notifications/ # email, sms, templates admin/ # admin-only routes grouped per module reports/ uploads/ settings/ jobs/ # BullMQ queues and workers (email, sms, import, slots) utils/ # ApiError, asyncHandler, pagination, slugify, money types/ tests/

## 10.5 Naming conventions

| Item | Convention | Example |
| --- | --- | --- |
| React component file | PascalCase.tsx | ProductCard.tsx |
| Hook | useCamelCase.ts | useDebounce.ts |
| Redux slice / api | featureSlice.ts, featureApi.ts | cartSlice.ts, cartApi.ts |
| Zod schema | camelCase + Schema | addressSchema |
| Folders | kebab-case or lowercase | order-history |
| Constants | UPPER_SNAKE_CASE | MAX_CART_QTY |
| DB tables and columns | snake_case, plural tables | order_items, created_at |
| API routes | kebab-case, plural nouns | /api/v1/delivery-slots |
| Env variables | UPPER_SNAKE_CASE; VITE_ prefix for public | VITE_API_URL |

# 11. State Management: Redux Toolkit and RTK Query

## 11.1 Principles

- Server state lives in RTK Query. Products, categories, cart, orders, addresses, banners: anything that comes from the API is fetched and cached by RTK Query, never copied into slices.

- Client state lives in slices. Only state that has no server copy: auth session meta, UI toggles, theme, locale, checkout draft, recent searches.

- URL is state too. Filters, sort, page and search query live in the URL query string so pages are shareable and SEO friendly. A selector reads the URL; the filters slice only holds the temporary draft inside the mobile filter sheet.

- Cart is server side. Both guests (cart token cookie) and users have a server cart. The cart slice only holds UI state (drawer open, pending item ids). Quantity changes use optimistic updates through RTK Query.

- Forms use React Hook Form, not Redux. Only the checkout selections that must survive navigation are placed in the checkout slice.

- No derived data in the store. Use memoised selectors (createSelector).

## 11.2 Store contents (storefront)

| Store part | Contains | Persisted? |
| --- | --- | --- |
| api (RTK Query reducer) | All cached server data, subscriptions, tag state | No (cache rebuilds); refetch on reconnect/focus |
| authSlice | accessToken (memory only), user (id, name, role), status (idle, loading, authenticated, guest), bootstrapped flag | No token persisted; refresh cookie restores session |
| cartSlice | isDrawerOpen, pendingItemIds[], lastAddedItemId (for bump animation) | No |
| checkoutSlice | step, selectedAddressId, deliveryType, slotId, deliveryNotes, guestContact (email, phone, verified), couponCode, idempotencyKey, paymentStatus | sessionStorage (clears on tab close) |
| searchSlice | recentSearches[] (max 8), isSuggestOpen | localStorage (recent only) |
| filtersSlice | draft filter object for the mobile sheet | No |
| uiSlice | isMobileMenuOpen, isAuthModalOpen + view, isFilterSheetOpen, announcementDismissedId, cookieConsent | localStorage (dismissed id, consent) |
| themeSlice | mode: light ¦ dark ¦ system | localStorage |
| localeSlice | language: en ¦ zh-HK | localStorage + URL prefix |

## 11.3 Store contents (admin)

| Store part | Contains | Persisted? |
| --- | --- | --- |
| api | Cached admin data (products, orders, reports...) | No |
| authSlice | accessToken (memory), staff user, role, permissions[] | No |
| uiSlice | sidebarCollapsed, isCommandPaletteOpen | localStorage |
| themeSlice | mode | localStorage |
| tablePrefsSlice | Per table id: pageSize, column visibility, default sort | localStorage |
| importSlice | Current CSV import job id, progress, errors summary | No |

## 11.4 Store setup

// app/store.ts import { configureStore, createListenerMiddleware } from '@reduxjs/toolkit'; import { setupListeners } from '@reduxjs/toolkit/query'; import { api } from '@/services/api'; import auth from '@/features/auth/authSlice'; import cart from '@/features/cart/cartSlice'; import checkout from '@/features/checkout/checkoutSlice'; import search from '@/features/search/searchSlice'; import ui from '@/features/ui/uiSlice'; import theme from '@/features/ui/themeSlice'; import locale from '@/features/ui/localeSlice'; import { persistListeners, loadPersisted } from './persist'; const listener = createListenerMiddleware(); persistListeners(listener); // writes theme, locale, search.recent, ui prefs to storage export const store = configureStore({ reducer: { [api.reducerPath]: api.reducer, auth, cart, checkout, search, ui, theme, locale }, preloadedState: loadPersisted(), middleware: (gdm) => gdm().prepend(listener.middleware).concat(api.middleware), }); setupListeners(store.dispatch); // refetchOnFocus / reconnect export type RootState = ReturnType<typeof store.getState>; export type AppDispatch = typeof store.dispatch;

## 11.5 Base API with automatic token refresh

// services/api.ts import { createApi, fetchBaseQuery, BaseQueryFn } from '@reduxjs/toolkit/query/react'; import { setToken, loggedOut } from '@/features/auth/authSlice'; const rawBase = fetchBaseQuery({ baseUrl: import.meta.env.VITE_API_URL + '/api/v1', credentials: 'include', // refresh + cart cookies prepareHeaders: (h, { getState }) => { const token = (getState() as RootState).auth.accessToken; if (token) h.set('authorization', 'Bearer ' + token); h.set('accept-language', (getState() as RootState).locale.language); return h; }, }); const baseQueryWithReauth: BaseQueryFn = async (args, api, extra) => { let result = await rawBase(args, api, extra); if (result.error?.status === 401) { const refresh = await rawBase({ url: '/auth/refresh', method: 'POST' }, api, extra); if (refresh.data) { api.dispatch(setToken((refresh.data as any).data.accessToken)); result = await rawBase(args, api, extra); // retry once } else api.dispatch(loggedOut()); } return result; }; export const api = createApi({ reducerPath: 'api', baseQuery: baseQueryWithReauth, tagTypes: ['Me','Address','Cart','Product','ProductList','Category','Brand','Banner', 'Order','OrderList','Wishlist','Review','Delivery','Content','Coupon'], keepUnusedDataFor: 60, refetchOnReconnect: true, endpoints: () => ({}), // injected per feature });

## 11.6 Endpoint pattern with tags and optimistic cart update

// features/cart/cartApi.ts export const cartApi = api.injectEndpoints({ endpoints: (b) => ({ getCart: b.query<Cart, void>({ query: () => '/cart', transformResponse: (r: ApiRes<Cart>) => r.data, providesTags: ['Cart'], }), updateCartItem: b.mutation<Cart, { variantId: string; quantity: number }>({ query: (body) => ({ url: '/cart/items', method: 'PUT', body }), transformResponse: (r: ApiRes<Cart>) => r.data, async onQueryStarted({ variantId, quantity }, { dispatch, queryFulfilled }) { const patch = dispatch(cartApi.util.updateQueryData('getCart', undefined, (draft) => { const line = draft.items.find((i) => i.variantId === variantId); if (line) line.quantity = quantity; // optimistic })); try { await queryFulfilled; } catch { patch.undo(); } // rollback on error }, invalidatesTags: ['Cart'], // server recalculates totals }), }), }); export const { useGetCartQuery, useUpdateCartItemMutation } = cartApi;

## 11.7 Tag and cache strategy

| Data | Tag | Provided by | Invalidated by | Cache time |
| --- | --- | --- | --- | --- |
| Category tree | Category (LIST) | getCategoryTree | Admin category changes (server cache purge on next load) | 1 hour |
| Product list | ProductList (by scope) | getProducts | Stock change events, admin product update | 60 s |
| Product detail | Product (id) | getProduct | updateProduct (admin), stock change | 60 s |
| Cart | Cart | getCart | Any cart mutation, login merge, checkout success | Always fresh after mutation |
| Addresses | Address | getAddresses | create/update/delete address | 5 min |
| Orders | Order, OrderList | getOrders, getOrder | createOrder, cancelOrder, status change; polling for active order | 30 s (poll while active) |
| Banners/content | Banner, Content | getBanners, getPage | Admin change (cache purge) | 10 min |
| Delivery slots | Delivery | getSlots | After order placed (capacity) | 30 s |
| Me | Me | getMe | updateMe, logout | Session |

## 11.8 Slice example (auth) and typed hooks

// features/auth/authSlice.ts const slice = createSlice({ name: 'auth', initialState: { accessToken: null as string ¦ null, user: null as User ¦ null, status: 'idle' as 'idle'¦'loading'¦'authenticated'¦'guest', bootstrapped: false }, reducers: { setToken(s, a: PayloadAction<string>) { s.accessToken = a.payload; s.status = 'authenticated'; }, setUser(s, a: PayloadAction<User ¦ null>) { s.user = a.payload; }, loggedOut(s) { s.accessToken = null; s.user = null; s.status = 'guest'; }, bootstrapped(s) { s.bootstrapped = true; }, }, }); export const { setToken, setUser, loggedOut, bootstrapped } = slice.actions; export default slice.reducer; // app/hooks.ts export const useAppDispatch: () => AppDispatch = useDispatch; export const useAppSelector: TypedUseSelectorHook<RootState> = useSelector;

## 11.9 State rules for the team

- Never store API data in a slice. If you feel you need to, use a tag, selector or updateQueryData instead.

- Never store the access token in localStorage. Memory only; the httpOnly refresh cookie restores it on reload (call /auth/refresh at app start in a bootstrap step).

- Mutations that change server totals always invalidate the matching tag.

- Use selectFromResult to avoid re-rendering lists when only one field is needed.

- Every query hook usage handles isLoading, isError, and empty data.

- Use skip option for queries that need a precondition (for example, skip getAddresses for guests).

- Reset sensitive slices (checkout, auth) on logout; call api.util.resetApiState().

# 12. Database Design (PostgreSQL)

## 12.1 Conventions

- Primary keys: UUID (gen_random_uuid()); orders also get a human order_no like HKG-260312-0042.

- Money is stored as integer minor units (price_cents, HKD 12.50 = 1250) to avoid rounding errors; currency column defaults to HKD.

- Every table has created_at and updated_at (timestamptz). Soft delete (deleted_at) for products, categories, brands, users.

- Bilingual content: name_en / name_zh, description_en / description_zh. Fallback to English in the API.

- snake_case names; enums as PostgreSQL enums or check constraints; foreign keys always indexed.

- Migrations through Prisma Migrate; never edit the database manually in staging or production.

- Sensitive data (passwords, tokens) hashed; no card data is ever stored (Razorpay handles it).

## 12.2 Tables by domain

### Identity and access

| Table | Key columns | Notes and indexes |
| --- | --- | --- |
| users | id, email (unique, nullable), phone (unique, nullable), password_hash, name, locale, marketing_opt_in, email_verified_at, phone_verified_at, status, last_login_at, deleted_at | Unique partial indexes on email/phone where not deleted |
| otp_codes | id, target (email/phone), purpose (signup, login, reset, phone_change), code_hash, expires_at, attempts, consumed_at | Index (target, purpose); expire after 5 min; max 5 attempts |
| refresh_tokens | id, user_id, token_hash, device, ip, expires_at, revoked_at | Rotation on each refresh; revoke all on password change |
| social_accounts | id, user_id, provider, provider_user_id | Unique (provider, provider_user_id) |
| addresses | id, user_id, label, recipient_name, phone, region, district, zone, building, tower, floor, unit, street, notes, lat, lng, is_default | Index user_id; one default per user (partial unique) |
| staff_users | id, name, email, password_hash, role_id, two_factor_secret, status | Separate from customers for security |
| roles | id, name, description | Seeded roles (Section 6.2 A12) |
| permissions, role_permissions | permission key (e.g. orders.update), role_id, permission_id | Matrix seeded from code constants |
| audit_logs | id, actor_type, actor_id, action, entity, entity_id, before (jsonb), after (jsonb), ip, created_at | Index (entity, entity_id), created_at |

### Catalogue

| Table | Key columns | Notes and indexes |
| --- | --- | --- |
| categories | id, parent_id, name_en, name_zh, slug, image_url, banner_url, description_en/zh, seo_title, seo_description, sort_order, is_active, level | Index parent_id, slug unique; max level 3 |
| brands | id, name, slug, logo_url, description, country, is_featured, is_active | slug unique |
| products | id, name_en, name_zh, slug, brand_id, category_id, subcategory_id, country_of_origin, description_en/zh, ingredients, nutrition (jsonb), storage_info, is_veg, is_halal, tags (text[]), status (draft/active/archived), seo fields, search_vector (tsvector), popularity_score, deleted_at | GIN on search_vector and trigram on name; indexes on category, brand, status |
| product_variants | id, product_id, sku (unique), barcode, label (e.g. 5 kg), weight_g, mrp_cents, price_cents, stock_qty, low_stock_threshold, max_per_order, is_active, sort_order | Index product_id; sku unique; stock never below 0 (check) |
| product_images | id, product_id, url, alt_en, alt_zh, sort_order, is_main | Index product_id |
| product_relations | product_id, related_product_id, type (related/bundle) | Composite PK |
| stock_batches (S) | id, variant_id, batch_no, qty, expiry_date, received_at | FEFO picking support |
| inventory_movements | id, variant_id, delta, reason (sale, return, damage, expiry, correction, received), ref_type, ref_id, created_by | Ledger; index variant_id, created_at |
| collections, collection_products | Collection: id, title_en/zh, slug, banner_url, starts_at, ends_at, is_active; join table with sort_order | Festival and campaign sets |

### Cart, orders and payments

| Table | Key columns | Notes and indexes |
| --- | --- | --- |
| carts | id, user_id (nullable), cart_token (nullable), coupon_id, status (active/converted/abandoned), expires_at | Index user_id, cart_token |
| cart_items | id, cart_id, variant_id, quantity, saved_for_later (bool), added_price_cents | Unique (cart_id, variant_id) |
| orders | id, order_no (unique), user_id (nullable), guest_email, guest_phone, status, payment_status, delivery_type (instant/same_day/scheduled), slot_id, address_snapshot (jsonb), subtotal_cents, discount_cents, delivery_fee_cents, total_cents, currency, coupon_code, notes, placed_at, delivered_at, cancelled_at, idempotency_key (unique) | Index user_id, status, placed_at, slot_id |
| order_items | id, order_id, variant_id, product_name_snapshot, variant_label, sku, unit_price_cents, quantity, picked_quantity, line_total_cents, substituted_for | Snapshots so history never changes when catalogue changes |
| order_status_history | id, order_id, from_status, to_status, actor_type, actor_id, note, created_at | Drives tracking timeline |
| payments | id, order_id, provider (razorpay), provider_order_id, provider_payment_id, signature_verified (bool), amount_cents, currency, method, status (created, authorized, captured, failed, refunded), raw (jsonb), created_at | Unique provider_payment_id; index order_id |
| refunds | id, payment_id, order_id, amount_cents, reason, status (pending, processed, failed), provider_refund_id, requested_by, approved_by | Index order_id |
| invoices | id, order_id, invoice_no, pdf_url, issued_at | Generated after payment capture |

### Delivery

| Table | Key columns | Notes and indexes |
| --- | --- | --- |
| delivery_zones | id, region, district, is_instant_enabled, is_same_day_enabled, is_scheduled_enabled, fee_cents, free_over_cents, min_order_cents, is_active | Seed with all HK districts; unique (region, district) |
| delivery_slot_templates | id, weekday, start_time, end_time, capacity, delivery_type, is_active | Weekly pattern |
| delivery_slots | id, date, start_time, end_time, capacity, booked_count, delivery_type, is_closed | Generated 14 days ahead by job; unique (date, start_time, delivery_type); increment booked_count in the order transaction |
| riders | id, name, phone, vehicle, status | Phase 1 basic |
| deliveries | id, order_id, rider_id, status, assigned_at, picked_up_at, delivered_at, proof_url | One per order |
| holidays | id, date, note, closes_delivery | Blocks slot generation |

### Marketing, engagement and content

| Table | Key columns | Notes and indexes |
| --- | --- | --- |
| coupons | id, code (unique), type (percent/fixed/free_delivery), value, min_spend_cents, max_discount_cents, applies_to (all/category/brand/product), target_ids (uuid[]), usage_limit, per_user_limit, starts_at, ends_at, first_order_only, is_active | Index code |
| coupon_redemptions | id, coupon_id, user_id, order_id, amount_cents | Enforce per-user limit in transaction |
| banners | id, placement (home_hero, category_top, popup), title, image_desktop, image_mobile, link_url, starts_at, ends_at, sort_order, is_active | Index placement, sort_order |
| announcements | id, text_en, text_zh, link_url, link_label, bg_color, starts_at, ends_at, is_active | Only one active at a time |
| cms_pages | id, slug (unique), title_en/zh, content_en/zh (html), seo fields, is_published | About, policies, delivery areas |
| faqs | id, topic, question_en/zh, answer_en/zh, sort_order | Help centre |
| blog_posts (S) | id, slug, title, body, cover_url, related_product_ids, published_at | SEO content |
| reviews (S) | id, product_id, user_id, order_id, rating, title, body, images (text[]), status (pending/approved/rejected), helpful_count | Unique (product_id, user_id); verified buyer check |
| wishlists | user_id, product_id, created_at | Composite PK |
| stock_alerts | id, variant_id, user_id or contact, notified_at | Triggered when stock goes above 0 |
| loyalty_ledger (S) | id, user_id, delta, reason, order_id, balance_after | Append only |
| referrals (S) | id, referrer_id, referee_id, code, rewarded_at | Unique referee |
| notifications | id, user_id, channel, template, payload (jsonb), status, sent_at, error | Delivery log for emails and SMS |
| newsletter_subscribers, contact_messages | email, locale, subscribed_at; name, email, topic, message, status | Simple tables |
| search_logs | id, query, results_count, user_id, created_at | Find zero-result queries |
| settings | key (PK), value (jsonb) | Store info, thresholds, flags |

## 12.3 Relationships (summary)

users 1--* addresses users 1--* orders orders 1--* order_items categories 1--* categories categories 1--* products brands 1--* products products 1--* product_variants products 1--* product_images carts 1--* cart_items variants 1--* cart_items variants 1--* order_items orders 1--* order_status_history orders 1--* payments payments 1--* refunds orders *--1 delivery_slots orders 1--1 deliveries deliveries *--1 riders coupons 1--* coupon_redemptions users *--* products (wishlists) staff_users *--1 roles *--* permissions

## 12.4 Order placement transaction (important)

Placing an order must be atomic so stock, slot capacity and coupon limits stay correct. Everything below happens inside one database transaction with row locks:

- Lock variant rows (SELECT ... FOR UPDATE) and check stock for every cart line.

- Lock the delivery slot row and check booked_count < capacity; increment it.

- Validate and record coupon redemption (respect per-user and total limits).

- Create order, order_items (with snapshots), status history entry (Placed, payment pending).

- Reserve stock (decrement or reserve) with an inventory movement of reason sale; release if payment fails or expires after 15 minutes (background job).

- Return order and Razorpay order id; the frontend opens the payment modal.

## 12.5 Search design

- products.search_vector = weighted tsvector of name (A), brand and tags (B), description (C) for English; Chinese names matched using pg_trgm similarity because Postgres has no built-in Chinese stemmer (add zhparser or pg_bigm extension if needed).

- Suggest endpoint uses trigram prefix match on product, category and brand names (top 8, cached 30 s in Redis).

- Synonyms table or map (atta, wheat flour; dal, lentils; ghee, clarified butter) applied at query time.

- If search quality or traffic grows, move to Meilisearch or Typesense (same API contract).

## 12.6 Performance and integrity

- Indexes on all foreign keys plus listing filters (category_id, brand_id, status, price).

- Use keyset (cursor) pagination for large admin tables; offset for storefront pages up to a limit.

- Materialised views or summary tables for dashboard analytics refreshed every few minutes.

- Daily automated backups, 30-day retention, quarterly restore test.

- Check constraints: stock_qty >= 0, price_cents >= 0, quantity > 0.

## 12.7 Prisma schema excerpt

model Product { id String @id @default(uuid()) nameEn String @map("name_en") nameZh String? @map("name_zh") slug String @unique brandId String? @map("brand_id") categoryId String @map("category_id") isVeg Boolean @default(true) @map("is_veg") isHalal Boolean @default(false) @map("is_halal") status ProductStatus @default(draft) variants ProductVariant[] images ProductImage[] brand Brand? @relation(fields: [brandId], references: [id]) category Category @relation(fields: [categoryId], references: [id]) createdAt DateTime @default(now()) @map("created_at") updatedAt DateTime @updatedAt @map("updated_at") @@index([categoryId, status]) @@map("products") }

# 13. API Structure

## 13.1 Conventions

- Base URL: /api/v1. REST, JSON, UTF-8. Versioned so mobile apps keep working when the API evolves.

- Auth: Authorization: Bearer <accessToken>. Refresh token in httpOnly, Secure, SameSite=Lax cookie. Guest cart uses cart_token httpOnly cookie.

- Language: Accept-Language header (en or zh-HK) selects names and descriptions.

- Resource names plural and kebab-case. Use HTTP verbs properly: GET read, POST create, PUT replace, PATCH partial update, DELETE remove.

- Every request validated with zod; unknown fields rejected.

- Idempotency-Key header required for POST /orders and POST /payments/verify.

- Rate limits: auth and OTP routes strict (5 per 10 min per target), public reads generous, admin moderate.

- All admin routes under /api/v1/admin/* and require staff token + permission.

- OpenAPI/Swagger generated from zod schemas at /api/docs (staging only).

## 13.2 Response envelope

// success { "success": true, "data": { ... }, "meta": { "page": 1, "pageSize": 24, "total": 312, "totalPages": 13 } } // error { "success": false, "error": { "code": "VALIDATION_ERROR", "message": "Invalid input", "fields": { "phone": "Enter a valid mobile number" }, "requestId": "req_8f2c" } }

## 13.3 Error codes

| HTTP | Code | When |
| --- | --- | --- |
| 400 | VALIDATION_ERROR | Zod validation failed (fields map included) |
| 401 | UNAUTHENTICATED / TOKEN_EXPIRED | Missing or expired token (client refreshes once) |
| 403 | FORBIDDEN | Authenticated but lacking permission |
| 404 | NOT_FOUND | Resource missing |
| 409 | CONFLICT / OUT_OF_STOCK / SLOT_FULL | Business rule conflicts |
| 422 | BUSINESS_RULE | Coupon invalid, below minimum order, address outside zone |
| 429 | RATE_LIMITED | Too many requests (Retry-After header) |
| 500 | INTERNAL_ERROR | Unexpected error (logged to Sentry with requestId) |

## 13.4 Pagination, filtering and sorting

Query params: page, pageSize (default 24, max 100), sort (e.g. price_asc, newest, popular), q, and filters such as brand=a,b&country=in,pk&minPrice=500&maxPrice=5000&veg=1&halal=1&inStock=1&offer=1. The same query contract is used by the URL and the API, so the frontend can pass the URL query straight through.

## 13.5 Public and customer endpoints

### Auth and account

| Method | Path | Auth | Purpose |
| --- | --- | --- | --- |
| POST | /auth/signup | Public | Create account; sends OTP |
| POST | /auth/otp/request | Public | Send OTP (purpose, target) |
| POST | /auth/otp/verify | Public | Verify OTP, returns tokens |
| POST | /auth/login | Public | Email/phone + password |
| POST | /auth/social/:provider | Public | Google / Apple login |
| POST | /auth/refresh | Cookie | Rotate refresh token, new access token |
| POST | /auth/logout, /auth/logout-all | User | Revoke tokens |
| POST | /auth/forgot-password, /auth/reset-password | Public | Reset flow |
| GET / PATCH | /me | User | Profile read/update |
| DELETE | /me | User | Delete account (PDPO) |
| GET / POST | /me/addresses | User | List, create |
| PATCH / DELETE | /me/addresses/:id | User | Update, delete, set default |

### Catalogue and search

| Method | Path | Auth | Purpose |
| --- | --- | --- | --- |
| GET | /categories/tree | Public | Full tree with images |
| GET | /categories/:slug | Public | Category meta + children |
| GET | /brands, /brands/:slug | Public | Brands list and detail |
| GET | /products | Public | List with filters, sort, pagination (scope via category/brand/collection params) |
| GET | /products/facets | Public | Available filter values and counts for the scope |
| GET | /products/:slug | Public | Detail with variants and images |
| GET | /products/:id/related | Public | Related or bundle products |
| GET | /search/suggest?q= | Public | Suggestions (products, categories, brands) |
| GET | /search/popular | Public | Popular searches |
| GET | /collections, /collections/:slug | Public | Campaign collections |
| GET | /banners?placement= | Public | Active banners |
| GET | /announcements/active | Public | Current announcement bar |
| GET | /pages/:slug, /faqs | Public | CMS content |

### Cart, checkout and delivery

| Method | Path | Auth | Purpose |
| --- | --- | --- | --- |
| GET | /cart | Cookie/User | Current cart with totals computed by server |
| PUT | /cart/items | Cookie/User | Set quantity (0 removes) |
| POST | /cart/items/:id/save-for-later, /move-to-cart | Cookie/User | Save for later toggle |
| POST / DELETE | /cart/coupon | Cookie/User | Apply or remove coupon |
| POST | /cart/merge | User | Merge guest cart after login |
| GET | /delivery/check?district= | Public | Delivery types available for a district |
| GET | /delivery/options?addressId= | Cookie/User | Options and fees for an address |
| GET | /delivery/slots?date=&type= | Public | Slots with availability |
| POST | /checkout/quote | Cookie/User | Final price breakdown for chosen address/slot/coupon |
| POST | /orders | Cookie/User | Create order (Idempotency-Key); returns Razorpay order |
| POST | /payments/razorpay/verify | Cookie/User | Verify signature after checkout success |
| POST | /payments/razorpay/webhook | Razorpay (signature) | Authoritative payment events |

### Orders, engagement and support

| Method | Path | Auth | Purpose |
| --- | --- | --- | --- |
| GET | /me/orders, /me/orders/:orderNo | User | History and detail |
| GET | /orders/:orderNo/tracking?token= | Public with token | Guest tracking link |
| POST | /me/orders/:orderNo/cancel | User | Cancel if allowed |
| POST | /me/orders/:orderNo/reorder | User | Re-add items to cart |
| GET | /me/orders/:orderNo/invoice | User | PDF |
| POST | /me/orders/:orderNo/refund-request | User | Request refund with reason and photos |
| GET / POST / DELETE | /me/wishlist | User | Wishlist |
| POST | /stock-alerts | Public/User | Back in stock alert |
| GET / POST | /products/:id/reviews | Public / User | Read, write review (S) |
| GET | /me/loyalty | User | Points ledger (S) |
| POST | /contact, /newsletter | Public | Forms |
| POST | /uploads/sign | User | Signed upload for review photos |

## 13.6 Admin endpoints (/api/v1/admin)

| Area | Endpoints (all require staff token + permission) |
| --- | --- |
| Auth | POST /admin/auth/login, /admin/auth/refresh, /admin/auth/logout; GET /admin/me |
| Dashboard | GET /admin/dashboard/stats, /sales-series, /order-status-counts, /alerts, /top-products |
| Products | GET/POST /admin/products; GET/PATCH/DELETE /admin/products/:id; POST /admin/products/bulk (status, price, category); POST /admin/products/import (CSV) and GET /admin/products/import/:jobId; GET /admin/products/export; variants CRUD /admin/products/:id/variants; POST /admin/uploads/sign |
| Catalogue | CRUD /admin/categories, PATCH /admin/categories/reorder; CRUD /admin/brands; CRUD /admin/collections |
| Inventory | GET /admin/inventory; POST /admin/inventory/adjust; GET /admin/inventory/movements |
| Orders | GET /admin/orders; GET /admin/orders/:id; PATCH /admin/orders/:id/status; PATCH /admin/orders/:id/items; POST /admin/orders/:id/assign-rider; POST /admin/orders/:id/notes; GET /admin/orders/picking-list?slotId=; GET /admin/orders/:id/invoice, /packing-slip |
| Payments | GET /admin/payments; POST /admin/orders/:id/refund; GET/PATCH /admin/refunds/:id |
| Delivery | CRUD /admin/delivery/zones; CRUD /admin/delivery/slot-templates; GET/PATCH /admin/delivery/slots; CRUD /admin/delivery/riders; CRUD /admin/delivery/holidays; GET/PUT /admin/delivery/settings |
| Customers | GET /admin/customers; GET /admin/customers/:id; PATCH /admin/customers/:id (block, notes) |
| Marketing | CRUD /admin/banners (+ reorder); CRUD /admin/announcements; CRUD /admin/coupons; GET /admin/coupons/:id/usage |
| Content | CRUD /admin/pages, /admin/faqs, /admin/blog |
| Support | GET/PATCH /admin/reviews; GET/PATCH /admin/inbox |
| Reports | GET /admin/reports/sales, /products, /customers, /delivery, /search; export=csv¦xlsx |
| Staff | CRUD /admin/staff; CRUD /admin/roles; GET /admin/permissions; GET /admin/audit-logs |
| Settings | GET/PUT /admin/settings/:group |

## 13.7 Example: create order

POST /api/v1/orders Headers: Idempotency-Key: 7d2f... { "addressId": "a1b2...", "deliveryType": "scheduled", "slotId": "s9f3...", "notes": "Call on arrival", "couponCode": "WELCOME10" } 200 OK { "success": true, "data": { "orderNo": "HKG-260312-0042", "status": "pending_payment", "totals": { "subtotal": 38500, "discount": 3850, "deliveryFee": 0, "total": 34650, "currency": "HKD" }, "payment": { "provider": "razorpay", "providerOrderId": "order_Nx...", "keyId": "rzp_live_...", "amount": 34650, "currency": "HKD" } } }

# 14. Forms Structure

## 14.1 Form standards

- Library: React Hook Form with zodResolver. One zod schema per form in packages/shared (the API reuses it).

- Validate on blur and on submit; show errors under the field; focus the first invalid field on submit.

- Server errors with a fields map are applied using setError so they appear under the right field.

- Show loading state in the submit button; disable while submitting; protect against double submit.

- Use correct input types and autocomplete attributes (email, tel, one-time-code, address-line1, etc.).

- Large forms (product) are tabbed, keep a sticky save bar, warn on unsaved changes, and save drafts server side.

- Labels always visible; placeholders are examples only; required fields marked.

- All messages come from i18n files in both languages.

// packages/shared/schemas/address.ts export const addressSchema = z.object({ label: z.enum(['home','office','other']), recipientName: z.string().min(2).max(80), phone: z.string().regex(/^(\+?\d{8,15})$/, 'invalid_phone'), region: z.enum(['Hong Kong Island','Kowloon','New Territories']), district: z.string().min(1), zone: z.string().max(80).optional(), building: z.string().min(1).max(120), tower: z.string().max(40).optional(), floor: z.string().max(10).optional(), unit: z.string().max(10).optional(), notes: z.string().max(200).optional(), isDefault: z.boolean().default(false), }); // usage const form = useForm<AddressInput>({ resolver: zodResolver(addressSchema) }); const [create, { isLoading }] = useCreateAddressMutation(); const onSubmit = form.handleSubmit(async (v) => { try { await create(v).unwrap(); toast.success(t('address.saved')); } catch (e: any) { applyServerErrors(form, e?.data?.error?.fields); } });

## 14.2 Customer forms

### Sign up

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Full name | Text | Required, 2 to 80 chars |  |
| Email | Email | Required if no phone; valid email; unique | autocomplete=email |
| Mobile | Phone with country code (default +852) | Required if no email; E.164 format; unique | HK 8 digits; allow other countries |
| Password | Password with strength meter | Min 8, upper, lower, number; not common | Show/hide toggle |
| Terms and Privacy | Checkbox | Must be checked | Links open in new tab |
| Marketing opt-in | Checkbox | Optional | Unchecked by default |
| OTP (next step) | 6-box OtpInput | 6 digits; 5 attempts; resend after 30 s | autocomplete=one-time-code |

### Login

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Email or mobile | Text | Required | Detect type automatically |
| Password | Password | Required | Forgot password link |
| OTP alternative | OtpInput | 6 digits | Switch tab: Password / OTP |

### Forgot and reset password

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Email or mobile | Text | Required | Always show generic success message |
| New password | Password | Same rules as sign up | Token from link |
| Confirm password | Password | Must match |  |

### Address (add and edit)

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Label | Segmented control | Home, Office, Other |  |
| Recipient name, phone | Text, Phone | Required |  |
| Region | Select | Required | Filters District list |
| District | Select (searchable) | Required, must exist in delivery_zones | Shows delivery availability hint |
| Zone / Area | Text | Optional |  |
| Building / Estate | Text | Required, max 120 |  |
| Tower / Block, Floor, Unit | Text | Optional, short | Needed for high-rise delivery |
| Delivery notes | Textarea | Max 200 | Door code, landmarks |
| Set as default | Switch |  |  |

### Checkout (assembled from sub-forms)

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Guest email and mobile | Text, Phone + OTP | Required for guests; verified | Optional account creation checkbox |
| Address | AddressSelector or AddressForm | Required; zone must support chosen delivery type |  |
| Delivery type and slot | Radio cards, SlotPicker | Required; slot must have capacity | Re-validated by server |
| Delivery notes | Textarea | Max 200 |  |
| Coupon | Text + Apply | Server validates | Show savings |
| Terms accepted | Checkbox | Must be checked |  |

### Profile

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Name | Text | Required |  |
| Email, Mobile | Text, Phone | Change requires OTP to the new value | Show verified badge |
| Language | Select | en or zh-HK |  |
| Notifications | Switches | Email, SMS, marketing |  |
| Change password | Current + new + confirm | Rules as sign up |  |

### Review (S), Contact, Newsletter, Back-in-stock

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Review: rating | Star input | 1 to 5 required |  |
| Review: title, text, photos | Text, textarea, uploader | Title max 80, text 20 to 1000, up to 4 images 5 MB |  |
| Contact: name, email, topic, message | Text, select, textarea | All required, message 10 to 1000 | Honeypot field + rate limit |
| Newsletter: email | Email | Valid | Double opt-in email |
| Back in stock: email or mobile | Text | Valid | Logged-in users skip |

## 14.3 Admin forms

### Product (tabbed)

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Name EN / ZH | BilingualField | EN required 3 to 150; ZH optional | Slug auto-generated, editable |
| Brand, Category, Sub-category | Combobox | Required category; sub-category depends on category |  |
| Country of origin | Select with flags | Required |  |
| Veg / Halal | Switches | Veg default on |  |
| Description, Ingredients, Storage | RichTextEditor | Description required for active products | Sanitised HTML |
| Nutrition | Key-value rows | Numeric values | Per 100 g |
| Variants: label, SKU, barcode | Rows | SKU unique; at least one variant |  |
| Variants: MRP, price | Money input (HKD) | Price at most MRP; positive | Stored in cents |
| Variants: stock, low stock, max per order | Number | Integer, 0 or more |  |
| Images | ImageUploader | Min 1 image to activate; JPG/PNG/WebP up to 8 MB; min 800 px | Reorder; alt text |
| SEO: meta title/description | Text with counters | Title up to 60, description up to 160 | Live snippet preview |
| Status | Select | Draft, Active, Archived |  |

### Category, Brand, Collection

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Names EN / ZH | BilingualField | EN required | Slug unique |
| Parent category | Select | Max depth 3 | Category only |
| Image / banner / logo | ImageUploader | Square image for tiles | Brand logo transparent PNG/SVG |
| SEO text and meta | Rich text, text | Optional | Shown at bottom of listing page |
| Active, Featured | Switches |  |  |
| Collection: dates, products | Date range, ProductPicker | Start before end |  |

### Inventory adjustment

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Variant | Combobox | Required |  |
| Change (plus or minus) or new quantity | Number | Result cannot be below 0 |  |
| Reason | Select | Received, Damaged, Expired, Correction, Return | Required |
| Note, batch and expiry (S) | Text, Date | Optional |  |

### Coupon

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Code | Text (uppercase) | Unique, 4 to 20 chars A-Z0-9 |  |
| Type and value | Select + number | Percent 1 to 100 or fixed amount > 0 |  |
| Min spend, max discount | Money | Optional |  |
| Applies to | Select + picker | All / category / brand / product |  |
| Limits | Numbers | Total usage, per user | Blank is unlimited |
| Validity | Date range | Required | Time in Hong Kong time |
| First order only, Active | Switches |  |  |

### Banner and Announcement

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Placement | Select | Required |  |
| Desktop and mobile image | ImageUploader | Required; recommended sizes shown | Preview both |
| Title / alt text | BilingualField | Required (alt) |  |
| Link | Text or picker | Internal path or https URL | Pick category/product/collection |
| Schedule | Date range | Optional |  |
| Announcement text, link label, colours | BilingualField, Text, Colour | Text up to 120 chars |  |

### Delivery: zone, slot template, rider, settings

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Zone: district switches | Switches per type | At least one delivery type if active |  |
| Zone: fee, free over, minimum order | Money | 0 or more |  |
| Slot template: weekday, start, end, capacity, type | Select, Time, Number | End after start; no overlap per type |  |
| Cut-off times (instant, same day) | Time | Required | Hong Kong time |
| Rider: name, phone, vehicle | Text | Required name and phone |  |
| Holidays | Date, note | Unique date |  |

### Staff, Role, Refund, Settings, Import

| Field | Control | Validation | Notes |
| --- | --- | --- | --- |
| Staff: name, email, role, password | Text, Select | Email unique; strong password; force change on first login |  |
| Role: name and permission matrix | Checkbox grid | At least one permission |  |
| Refund: amount, reason, note | Money, Select, Textarea | Amount at most refundable balance | Confirm dialog |
| Settings: store info, thresholds | Text, Number | Per field |  |
| CSV import: file, mapping | Dropzone + mapper | CSV up to 10 MB; header row required | Dry run first, error report download |

# 15. Payments (Razorpay)

## 15.1 Important: verify Razorpay eligibility for a Hong Kong store

Action needed before Phase 5. Razorpay is the team's chosen gateway, but it must be confirmed that it can legally and technically serve this business. From Razorpay's public documentation reviewed in October 2026: its country sites list India, Malaysia, Singapore and the United States as available regions. Hong Kong is not listed as a merchant country. For Indian merchants, HKD is among the currencies that can be accepted through the international payments feature (foreign-issued cards), but this must be enabled by Razorpay after review, and settlement happens in INR in the Indian account. Local Hong Kong wallets (PayMe, AlipayHK, WeChat Pay HK) and Apple Pay for HK customers are not part of what the client asked to see supported through Razorpay.

| Scenario | What it means | Recommendation |
| --- | --- | --- |
| A. Merchant entity is registered in India | Razorpay account possible; enable International Payments for HKD cards; settlement in INR; Razorpay may restrict some product categories (check food/import rules) | Proceed with Razorpay as primary; add a second gateway later for HK wallets |
| B. Merchant entity is registered in Hong Kong | Razorpay may not onboard the business directly | Ask Razorpay sales in writing. If not possible, use a provider that supports HK merchants (for example Stripe Hong Kong; PayMe and local wallets via providers that offer them; verify current support) |
| C. Client expects PayMe / AlipayHK / WeChat Pay HK / Apple Pay | Earlier client documents list these | These need a Hong Kong capable provider; keep them in the roadmap as additional payment adapters |

Design decision to protect the project: implement payments behind a PaymentProvider interface (create, verify, webhook, refund). Razorpay is the first adapter. If the business case changes, a second adapter (Stripe or other) is added without touching checkout screens, order logic or the database.

## 15.2 Payment architecture

interface PaymentProvider { createOrder(order): Promise<{ providerOrderId, clientPayload }> verifyPayment(payload): Promise<VerifiedPayment> // signature check handleWebhook(rawBody, signature): Promise<void> // authoritative events refund(paymentId, amountCents, reason): Promise<Refund> } // providers/razorpay.provider.ts implements PaymentProvider // providers/index.ts picks provider from env PAYMENT_PROVIDER=razorpay

## 15.3 Razorpay integration flow

| Step | Who | What happens |
| --- | --- | --- |
| 1 | Frontend | Customer presses Place Order. POST /orders with Idempotency-Key. |
| 2 | API | Transaction creates the order (pending_payment), reserves stock and slot, then calls Razorpay Orders API with amount in the smallest currency unit (cents) and currency HKD. Stores payments row (created). |
| 3 | API to Frontend | Returns order_id, key_id, amount, currency, customer prefill (name, email, phone). |
| 4 | Frontend | Loads checkout.js (lazy, only on checkout), opens the Razorpay modal with the order_id. |
| 5 | Customer | Pays. Modal returns razorpay_payment_id, razorpay_order_id, razorpay_signature. |
| 6 | Frontend to API | POST /payments/razorpay/verify with the three values. |
| 7 | API | Computes HMAC SHA256 of order_id + "¦" + payment_id with key secret; compares with signature (timing-safe). On success marks payment captured, order paid, queues confirmation email and SMS, creates invoice. |
| 8 | Razorpay to API | Webhook (payment.captured, payment.failed, refund.processed) arrives with its own signature. This is the source of truth if the customer closed the browser before step 6. |
| 9 | API | Idempotently updates payment and order. Mismatch between amount or currency raises an alert and flags the order for manual review. |
| 10 | Frontend | Shows the confirmation page; polls order status for up to 20 s if the webhook has not yet arrived. |

## 15.4 Server code outline

// create order const rzOrder = await razorpay.orders.create({ amount: order.totalCents, currency: 'HKD', receipt: order.orderNo, notes: { orderId: order.id }, }); // verify (never trust the browser alone) import crypto from 'crypto'; const expected = crypto.createHmac('sha256', process.env.RAZORPAY_KEY_SECRET!) .update(razorpay_order_id + '¦' + razorpay_payment_id).digest('hex'); const ok = crypto.timingSafeEqual(Buffer.from(expected), Buffer.from(razorpay_signature)); // webhook: use RAW body (express.raw) before any json parser on this route app.post('/api/v1/payments/razorpay/webhook', express.raw({ type: '*/*' }), handler); const sig = req.header('x-razorpay-signature'); const valid = Razorpay.validateWebhookSignature(req.body.toString(), sig, process.env.RAZORPAY_WEBHOOK_SECRET!);

## 15.5 Payment and order states

| Payment status | Meaning | Next |
| --- | --- | --- |
| created | Razorpay order created, waiting for customer | authorized / failed / expired |
| authorized / captured | Money received (auto capture on) | Order becomes paid |
| failed | Payment attempt failed | Customer can retry with the same order within 15 min |
| expired | No payment in 15 min | Order cancelled; stock and slot released by job |
| refunded / partially_refunded | Refund processed | Order status updated, customer notified |

## 15.6 Edge cases to handle

- Customer closes the modal: order stays pending_payment, cart is kept, show Resume payment button.

- Payment succeeded but browser closed: webhook completes the order; customer gets email and SMS.

- Duplicate webhook or double verify: use unique provider_payment_id and idempotent updates.

- Stock or slot lost between order creation and payment: reservation prevents this; if reservation expired, auto-refund and notify.

- Amount tampering: server computes totals; verify amount and currency from Razorpay against order total.

- Partial refunds and item shortage after packing: refund difference through admin refund tool.

- Test mode keys on dev and staging only; live keys exist only in production secrets.

- Razorpay requires Terms, Privacy, Refund and Cancellation, and Shipping policy pages on the site: build these in Phase 1.

- Do not send dummy email or phone to Razorpay for international payments (their docs warn these payments fail).

## 15.7 Payment environment variables

| Variable | Where | Notes |
| --- | --- | --- |
| PAYMENT_PROVIDER | API | razorpay |
| RAZORPAY_KEY_ID | API, returned to frontend per order | Public key |
| RAZORPAY_KEY_SECRET | API only | Never in frontend or Git |
| RAZORPAY_WEBHOOK_SECRET | API only | Set in Razorpay dashboard webhook |

# 16. Authentication, Authorisation and Security

## 16.1 Authentication design

- Access token: JWT, 15 minutes, held in memory only, sent as Bearer header.

- Refresh token: opaque random string, 30 days, httpOnly + Secure + SameSite=Lax cookie, stored hashed in database, rotated on every refresh, reuse detection revokes the whole family.

- OTP: 6 digits, valid 5 minutes, hashed in database, 5 attempts, resend limit, per-target rate limit; SMS via provider chosen in D7.

- Passwords: argon2id (or bcrypt cost 12); breach-list check optional; no password hints.

- Social login: Google and Apple OAuth through ID token verification on the server.

- Admin: separate staff table and token audience; optional TOTP two-factor; stricter rate limits; admin app on separate subdomain.

## 16.2 Authorisation (RBAC)

Permissions are strings (module.action, e.g. orders.update). Roles are bundles of permissions. Middleware requirePermission("orders.update") runs on every admin route. The frontend hides buttons using PermissionGate, but the backend is always the real check.

| Role | Typical permissions |
| --- | --- |
| Super Admin | Everything including staff, roles, settings |
| Manager | All operations and reports except staff and payment settings |
| Catalogue Editor | Products, categories, brands, inventory, collections |
| Order Operator | View and process orders, picking list, notes |
| Delivery Coordinator | Slots, zones, riders, assign deliveries |
| Support | Customers, orders (read), refunds request, reviews, inbox |
| Marketing | Banners, announcements, coupons, CMS, reports (read) |

## 16.3 Security checklist (OWASP aligned)

| Area | Control |
| --- | --- |
| Transport | HTTPS everywhere, HSTS, TLS via Cloudflare |
| Headers | helmet defaults, strict Content-Security-Policy (allow Razorpay, analytics, image CDN), X-Content-Type-Options, Referrer-Policy |
| CORS | Allow only storefront and admin origins; credentials enabled only for those |
| CSRF | SameSite cookies + refresh endpoint accepts only JSON with custom header; state-changing routes use Bearer token |
| Input | zod validation on body, query, params; reject unknown keys; parameterised queries via Prisma only |
| XSS | React escaping; sanitise rich text (DOMPurify on save and render); no dangerouslySetInnerHTML without sanitiser |
| Uploads | Signed URLs, type and size checks by magic bytes, images re-encoded with sharp, random file names, no execution |
| Brute force | Rate limit + progressive delay on login and OTP; lock after repeated failures; alert on spikes |
| Secrets | Environment variables from secret manager; .env never committed; rotate on staff change |
| Dependencies | Dependabot, npm audit in CI, lockfile committed, pin major versions |
| Logging | No passwords, tokens, OTPs or card data in logs; request id on every log |
| Admin safety | Audit log on all writes, confirmation on destructive actions, soft delete |
| Backups | Daily database snapshots, tested restore, separate account/region copy |
| Pen test | Basic penetration test and OWASP ZAP scan on staging before launch |

## 16.4 Privacy and compliance (Hong Kong)

- Personal Data (Privacy) Ordinance (PDPO): collect only needed data, state purpose in the Privacy Policy, allow access, correction and deletion, secure storage, and explicit opt-in for direct marketing.

- Cookie and analytics consent banner (store choice, load GA4 only after consent where required).

- Account deletion and data export implemented in account settings.

- Food labelling and import rules: confirm with the client what must appear on product pages (ingredients, allergens, expiry). Treat as a content requirement.

- Policy pages: Terms, Privacy, Refund and Cancellation, Shipping and Delivery, Cookie policy (needed for Razorpay too). Have the client approve legal wording.

# 17. UX Flows (End to End)

These flows define behaviour including edge cases. Each step should map to a screen, an API call and an analytics event.

## 17.1 First-time visitor to first order

| # | User action | System behaviour | Analytics event |
| --- | --- | --- | --- |
| 1 | Lands on home from Google or social | Page loads under 2.5 s LCP; announcement bar and hero visible; language from URL | page_view |
| 2 | Browses mega menu or category tiles | Navigate to listing; filters in URL | select_item_list |
| 3 | Uses filters (brand, country, veg) | URL updates; grid refreshes with skeleton; count updates | filter_apply |
| 4 | Clicks product card | PDP opens; images, details, stock, delivery checker | view_item |
| 5 | Taps Add to Cart | Optimistic add; button becomes stepper; cart count bumps; drawer opens (desktop) | add_to_cart |
| 6 | Opens cart, applies coupon, sees free delivery progress | Server recalculates totals; clear messages for invalid coupons | view_cart, apply_coupon |
| 7 | Presses Checkout | Guest sees contact step (email, mobile, OTP) or login option | begin_checkout |
| 8 | Enters address | Fields for HK structure; district check shows available delivery types | add_shipping_info |
| 9 | Chooses delivery type and slot | Only valid options shown; fee updates; slot reserved at order time | select_delivery |
| 10 | Places order and pays | Order created; Razorpay modal; verify; confirmation | purchase |
| 11 | Receives confirmation | Email + SMS with order number and tracking link | - |
| 12 | Tracks order | Timeline updates from Placed to Delivered | track_order |

## 17.2 Returning customer reorder

- Home shows Order again strip (items from last order).

- One tap Add all: unavailable items are listed with alternatives; available items go to the cart.

- Checkout pre-selects default address, last delivery type and next available slot.

- Payment: one tap to Razorpay; confirmation.

## 17.3 Search flow

- User types two or more characters: suggestions in about 300 ms (products, categories, brands).

- Enter opens results page with the same filters as listings.

- Zero results: show did-you-mean, popular items, and log the query for the team.

- Searching in Chinese or English returns the same product when names exist in both languages.

## 17.4 Login, guest and cart merge

- Guest adds items: server cart with cart_token cookie.

- Guest logs in or signs up: POST /cart/merge combines guest cart with the user cart (sum quantities up to max per order).

- After login the user returns to the page they came from (next param).

## 17.5 Failure and edge-case flows

| Situation | Expected behaviour |
| --- | --- |
| Item goes out of stock while in cart | Line shows warning; checkout blocked until removed or quantity reduced; offer Notify me and similar items |
| Price changes while in cart | Banner: price updated; totals recalculated |
| Address outside delivery zone | Message with available alternatives (scheduled delivery or another address) |
| Chosen slot becomes full | Slot disabled; prompt to pick another without losing the form |
| Payment fails | Order stays pending; Retry payment button; cart preserved; message explains the reason when provided |
| Payment succeeds but page closes | Webhook completes order; email and SMS sent; account shows order |
| Customer cancels | Allowed until Picking; automatic refund; confirmation message |
| Item missing at packing | Operator marks short; customer notified; refund or substitution per preference |
| Delivery failed (no one home) | Operator logs attempt; call customer; reschedule or cancel per policy |
| Network drops in checkout | Retry with the same Idempotency-Key to avoid duplicate orders |

## 17.6 Order status machine

| From | To | Triggered by | Customer notified |
| --- | --- | --- | --- |
| pending_payment | placed | Payment captured | Email + SMS |
| pending_payment | cancelled | Expiry or customer | If expired |
| placed | picking | Order operator starts picking | In-app |
| picking | packing | Picking complete | In-app |
| packing | ready_for_delivery | Packing complete | - |
| ready_for_delivery | out_for_delivery | Rider assigned and departs | SMS with ETA |
| out_for_delivery | delivered | Rider or operator confirms | Email + review request |
| out_for_delivery | delivery_failed | Operator logs failure | SMS |
| placed / picking | cancelled | Customer or admin | Email + refund notice |
| delivered | refunded / partially_refunded | Admin refund | Email |

## 17.7 Admin flows

### Daily fulfilment

- Operator opens Orders, selects the delivery slot, prints or opens the Picking list.

- Marks items picked; short or substitute items are recorded and the customer is notified automatically.

- Packs, prints packing slip, marks Packed; coordinator assigns rider; status Out for delivery.

- Rider delivers; status Delivered; payment and inventory already settled.

### Add products

- Single: Products, Add product, fill tabs, upload images, set Active.

- Bulk: Products, Import, upload CSV, map columns, dry run, fix errors, import; images are attached by URL or uploaded in a zip (see Section 27).

### Run a campaign

- Create collection and coupon, upload hero banner with schedule, set announcement text; everything goes live and ends automatically on schedule.

## 17.8 Notification matrix

| Event | Email | SMS | In-app |
| --- | --- | --- | --- |
| OTP | Optional | Yes | - |
| Welcome | Yes | - | - |
| Order placed and paid | Yes | Yes | Yes |
| Picking or packing | - | - | Yes |
| Out for delivery | Optional | Yes | Yes |
| Delivered | Yes | - | Yes |
| Cancelled / refund | Yes | Yes | Yes |
| Back in stock | Yes | Optional | Yes |
| Abandoned cart (S) | Yes (after 2 h) | - | - |
| Password reset | Yes | - | - |

# 18. SEO Guide

## 18.1 SEO goals and keyword strategy

Goal: rank on page one in Google Hong Kong for South Asian grocery searches, in English and Traditional Chinese, and win long-tail product and brand searches. Google is the main search engine in Hong Kong; target google.com.hk results.

| Keyword group | Examples (English) | Examples (Chinese) | Target page |
| --- | --- | --- | --- |
| Store intent | Indian grocery delivery Hong Kong, South Asian supermarket online Hong Kong | 香港 印度食品 網購, 南亞雜貨 送貨 | Home, delivery areas |
| Category | buy basmati rice Hong Kong, Indian spices online HK, lentils and dal, ghee, pickles | 印度香米, 印度香料, 扁豆 | Category pages |
| Brand | MDH masala Hong Kong, Haldiram Hong Kong, Shan masala, Tata tea | Brand names in Chinese where used | Brand pages |
| Product | Aashirvaad atta 5kg, Tilda basmati 10kg price HK | Product names | PDP |
| Festival / seasonal | Diwali sweets Hong Kong, Eid groceries, Holi colours | 排燈節, 開齋節 | Collections |
| Informational | how to cook biryani, types of lentils, masala guide | 印度咖喱食譜 | Blog and recipes |

Action: confirm final keyword list with a short keyword research session (Google Keyword Planner, Search Console data after launch).

## 18.2 Rendering decision (D4): critical for SEO

A plain React SPA built with Vite sends an almost empty HTML page and builds content with JavaScript. Google can render JavaScript, but it is slower and less reliable, and other crawlers and social previews often do not run JavaScript. For an e-commerce site that depends on organic search, this is the biggest SEO risk in the current stack.

| Option | How it works | SEO result | Effort |
| --- | --- | --- | --- |
| 1. Next.js for the storefront (recommended) | Keep React, Tailwind, shadcn/ui, Redux Toolkit and RTK Query (all work in Next.js). Use server rendering or static regeneration for category, PDP and home pages. Admin stays a Vite SPA. | Best: full HTML for crawlers, fastest first paint, easy metadata and sitemaps | Moderate: routing and data loading differ; about one extra week at the start |
| 2. Vite SPA + prerendering service | Serve crawler-ready HTML snapshots through a prerender service or middleware (dynamic rendering) while users get the SPA | Acceptable if cache and freshness are managed; Google treats dynamic rendering as a workaround, not a long-term solution | Low to start; ongoing cost and risk of stale content |
| 3. Vite SPA + build-time prerender of key routes | Pre-generate static HTML for home, categories, brands, FAQ; PDP via a scheduled rebuild or SSR for products | Good for static pages; product freshness limited | Medium |

Recommendation: Option 1. The rest of this document is written to work with either option: the folders, state, API and components stay the same; only router and data loading wrappers change. Decide before Phase 2 (foundation) starts. If Option 1 is accepted, hydrate RTK Query on the server using the Redux Toolkit SSR pattern and keep tokens out of server-rendered pages.

## 18.3 URL structure

| Page | URL pattern | Rules |
| --- | --- | --- |
| Home | /en/ and /zh-hk/ | Locale prefix; default locale redirects once |
| Category | /en/c/rice-and-grains | Lowercase, hyphens, no ids |
| Sub-category | /en/c/rice-and-grains/basmati-rice | Hierarchy mirrors breadcrumbs |
| Brand | /en/brand/tilda |  |
| Product | /en/p/tilda-basmati-rice-5kg-1042 | Slug + stable numeric suffix so renames do not break links (301 on old slug) |
| Collection | /en/collection/diwali-2026 | Reuse yearly slugs when possible |
| Filtered or sorted lists | Query params (?brand=...&sort=...) | Canonical points to the unfiltered page; noindex for deep combinations |
| Search, cart, checkout, account | /search, /cart, /checkout, /account/* | noindex, excluded from sitemap |

## 18.4 Metadata templates

| Page | Title (up to 60 chars) | Description (up to 160 chars) |
| --- | --- | --- |
| Home | Indian and South Asian Groceries Delivered in Hong Kong ¦ Brand | Shop 4,000+ authentic products from India, Pakistan, Nepal, Bangladesh and the Middle East. Fast delivery across Hong Kong. |
| Category | {Category} Online in Hong Kong ¦ Brand | Buy {Category} from top South Asian brands. Same-day and scheduled delivery in Hong Kong. Shop now. |
| Brand | {Brand} Products in Hong Kong ¦ Brand | Shop the full {Brand} range: {top categories}. Authentic imports delivered in Hong Kong. |
| Product | {Product} {Size} - Buy Online ¦ {Brand} | {Product} {Size}: {key benefit}. HK${price}. In stock, delivery in Hong Kong. Origin: {country}. |
| Collection | {Campaign} Specials ¦ Brand | Curated {campaign} groceries and sweets for Hong Kong. Order early for delivery. |

Each page also needs one h1, canonical URL, hreflang alternates (en, zh-HK, x-default), Open Graph and Twitter tags with a 1200 x 630 image, and a unique meta description. Admin edits SEO fields per product, category and brand with a fallback to these templates.

## 18.5 Structured data (JSON-LD)

| Page | Schema types |
| --- | --- |
| All | Organization (name, logo, social, contact), WebSite with SearchAction (sitelinks search box) |
| Category and brand | BreadcrumbList, ItemList |
| Product | Product (name, image, description, sku, gtin if available, brand, country of origin) with Offer (price, priceCurrency HKD, availability, itemCondition, shipping details, return policy), AggregateRating and Review only when real reviews exist, BreadcrumbList |
| Help centre | FAQPage (only where visible FAQs exist) |
| Blog | Article, BreadcrumbList |
| Local business info page | LocalBusiness or Store if a physical address exists |
| { "@context": "https://schema.org", "@type": "Product", "name": "Tilda Basmati Rice 5 kg", "sku": "TIL-BAS-5KG", "image": ["https://cdn.example.com/p/1042-1200.webp"], "brand": { "@type": "Brand", "name": "Tilda" }, "countryOfOrigin": "India", "offers": { "@type": "Offer", "priceCurrency": "HKD", "price": "128.00", "availability": "https://schema.org/InStock", "url": "https://example.com/en/p/tilda-basmati-rice-5kg-1042" } } |  |

## 18.6 Sitemaps, robots and indexing

- sitemap.xml index with child sitemaps per type (products, categories, brands, collections, pages, blog) generated by the API nightly; each under 50,000 URLs; include lastmod and hreflang alternates.

- robots.txt: allow all public pages; disallow /cart, /checkout, /account, /search, /admin and filter parameters; reference the sitemap.

- Submit sitemaps in Google Search Console; verify domain property; monitor coverage weekly.

- Out-of-stock products stay live (200) with Notify me and related items; discontinued products return 301 to the closest category or 410 if no replacement.

- Pagination: crawlable links for page 2+ (self-canonical), not only a Load more button.

## 18.7 Technical SEO and Core Web Vitals

| Metric / item | Target | How |
| --- | --- | --- |
| LCP | Under 2.5 s on mobile | Preload hero image, responsive AVIF/WebP, CDN, server rendering, no render-blocking fonts |
| INP | Under 200 ms | Code splitting, avoid heavy re-renders, debounce search, memoised selectors |
| CLS | Under 0.1 | Width/height on all images, reserved space for banners, font-display swap with size-adjust |
| TTFB | Under 600 ms | CDN caching for public pages, Redis cache on API |
| Mobile friendliness | Pass | Responsive design, tap targets, no horizontal scroll |
| HTTPS and redirects | Single canonical host, one hop 301 | Cloudflare rules (www vs non-www, trailing slash) |
| Image SEO | Descriptive file names and alt text | Auto-generated from product name + variant |
| Internal linking | Every product reachable within 3 clicks | Breadcrumbs, related products, brand and category links, footer category links |
| Duplicate content | None | Canonicals, noindex filtered pages, unique descriptions |
| Hreflang | Correct pairs | en and zh-HK link to each other and x-default |

## 18.8 Content strategy

- Unique product descriptions (not copied from manufacturers): what it is, how to use, origin, storage. Prioritise top 300 sellers first.

- Category pages: 150 to 300 words of helpful text and a short FAQ at the bottom.

- Blog and recipes (Phase S): monthly recipes and guides (biryani, dal types, festival menus) with links to products; bilingual.

- Festival landing pages created 4 to 6 weeks ahead and reused yearly.

- Delivery areas page and FAQ answering "do you deliver to my district?" per district.

## 18.9 Off-page and local SEO

- Google Business Profile (if physical store or pickup), Google Merchant Center free product listings with a product feed generated by the API.

- Backlinks: community organisations, student groups, expat sites, food bloggers, Hong Kong directories.

- Social profiles (Instagram, Facebook, WhatsApp Business) linked in schema and footer.

- Reviews: encourage verified reviews after delivery (Phase S).

## 18.10 Measurement

- Google Analytics 4 with e-commerce events (view_item, add_to_cart, begin_checkout, purchase) and consent mode.

- Google Search Console: queries, indexing, Core Web Vitals report.

- Lighthouse CI in pipeline with budgets (Performance 85+ mobile, SEO 95+).

- Weekly rank tracking for 30 priority keywords; monthly SEO review.

## 18.11 SEO launch checklist

- Server-rendered or prerendered HTML verified with View Source.

- Titles, descriptions, canonicals, hreflang unique and correct on all templates.

- Structured data passes Google Rich Results Test.

- sitemap.xml and robots.txt live; Search Console verified and sitemaps submitted.

- 301 redirects for any migrated URLs; 404 page useful.

- Core Web Vitals pass on mobile for home, category and product templates.

- Analytics and consent working; no staging site indexed (noindex + basic auth on staging).

# 19. Performance Guide

| Area | Technique | Target / rule |
| --- | --- | --- |
| Bundle | Route-level code splitting (React.lazy), dynamic import of Razorpay, charts and rich text editor, tree-shaken icons, analyze bundle in CI | Initial JS under 170 KB gzip for home |
| Images | Responsive srcset (200/400/800/1200), AVIF then WebP, lazy loading below the fold, priority for hero and first row, blur placeholders, CDN with long cache and immutable file names | Product card image under 25 KB |
| Fonts | Subset, self-host, preload main weight, swap | Max two families |
| Rendering | Memoise heavy lists, stable keys, avoid inline object props in lists, virtualise long admin tables, skeletons for perceived speed | No jank on mid-range phones |
| Data fetching | RTK Query caching with tags, prefetch on hover for PDP, request de-duplication, limit payloads with fields param, pagination | Listing API under 300 ms p95 |
| API | Redis cache for category tree, banners, facets and suggestions; ETag/Cache-Control on public GETs; gzip/brotli; N+1 avoided with Prisma include/select | p95 under 300 ms for reads |
| Database | Indexes, EXPLAIN review for slow queries, connection pool, read replicas later, partial indexes for active products | No query over 100 ms in common paths |
| CDN | Cloudflare caching for static assets and public API GETs where safe | Cache hit ratio above 80% on assets |
| Third parties | Load analytics and chat widgets after interaction or idle, defer non-critical scripts | No third party blocks first paint |
| Monitoring | web-vitals to GA4, Sentry performance, API latency dashboards, uptime checks | Alerts on regressions |

# 20. Testing and Quality Assurance

## 20.1 Test strategy

| Level | Tools | What is tested | Owner |
| --- | --- | --- | --- |
| Unit | Vitest | Utilities, reducers, selectors, pricing/coupon logic, validators | Developers |
| Component | React Testing Library + Storybook | Cards, steppers, forms, states | Frontend |
| API / integration | Vitest/Jest + Supertest + test database | Routes, auth, transactions (order placement, stock, slots), webhooks | Backend |
| End to end | Playwright (desktop + mobile viewports, light + dark) | Critical journeys below | QA + developers |
| Visual | Playwright screenshots or Chromatic | Key pages in both themes | Frontend |
| Performance and SEO | Lighthouse CI | Budgets per template | Frontend |
| Accessibility | axe-core in tests + manual keyboard/screen reader pass | WCAG AA | QA |
| Security | ZAP scan, dependency audit, manual review | Auth, payments, uploads | Lead |
| UAT | Client with staging | Real scenarios with real products | PM + client |

## 20.2 Critical end-to-end scenarios

- Guest: browse, search, add to cart, checkout, pay (Razorpay test), see confirmation.

- Signup with OTP, login, logout, token refresh, password reset.

- Cart merge after login; save for later; coupon valid and invalid.

- Out-of-stock and slot-full conflicts at checkout.

- Payment failure and retry; webhook after browser closed.

- Order cancel and refund; admin partial refund.

- Admin: create product with variants and images, bulk import, change stock, process order to delivered.

- Language switch and dark mode on core pages; mobile layout of listing, PDP, cart, checkout.

## 20.3 Device and browser matrix

| Category | Coverage |
| --- | --- |
| Mobile | iPhone Safari (latest two iOS), Android Chrome (mid-range device), Samsung Internet |
| Desktop | Chrome, Safari, Edge, Firefox (latest two versions) |
| Screen widths | 360, 390, 768, 1024, 1280, 1536 |
| Network | Throttled Fast 3G test for home, listing, PDP |

## 20.4 Bug severity and response

| Severity | Definition | Response |
| --- | --- | --- |
| S1 Critical | Checkout, payment, login down; data loss; security issue | Fix immediately; hotfix branch |
| S2 High | Major feature broken with no workaround | Fix within 1 working day |
| S3 Medium | Feature degraded, workaround exists | Fix in current sprint |
| S4 Low | Cosmetic or minor | Backlog |

## 20.5 Definition of Done (task level)

- Acceptance criteria met and demoed; works on mobile and desktop, light and dark, English and Chinese.

- Loading, empty and error states implemented.

- Unit/component tests added; CI green (lint, type check, tests, build).

- No console errors; accessibility basics checked (keyboard, labels, contrast).

- API documented in OpenAPI; migrations included and reversible; env variables documented.

- PR reviewed and approved by at least one teammate; squash merged; branch deleted.

- Analytics events and SEO tags added where relevant.

# 21. GitHub Workflow Guide

## 21.1 Repository setup

- One monorepo: grocery-platform (private). Default branch: main. Integration branch: develop.

- Protected branches: main and develop. Require pull request, at least 1 approval (2 for main), passing CI checks, up-to-date branch, and no direct pushes or force pushes.

- CODEOWNERS file: lead reviews /apps/api/prisma, /apps/api/src/modules/payments, /.github and /packages/shared.

- Issue tracking in GitHub Projects (board columns: Backlog, Ready, In progress, In review, QA, Done). Every branch and PR references an issue id (e.g. GRC-123).

- Secrets only in GitHub Actions secrets and hosting secret manager; .env.example committed, .env ignored.

## 21.2 Branching model

| main ----o-----------------o-------------o---- (production, tagged v1.0.0, v1.1.0 ...) \ / \ / release/1.1.0 \------------o \ / (stabilise, only fixes) \ / hotfix/GRC-210-payment-timeout develop ---o----o---o----o------------------- (integration, deploys to dev/staging) \ / \ / feature/GRC-101 o-o o-o fix/GRC-150-cart-qty |  |  |  |  |
| --- | --- | --- | --- | --- |
| Branch type | Created from | Merges into | Naming | Lifetime |
| main | - | - | main | Permanent; always deployable |
| develop | main | release/* | develop | Permanent |
| feature/* | develop | develop (squash) | feature/GRC-101-product-card | Short: 1 to 3 days of work |
| fix/* | develop | develop (squash) | fix/GRC-150-cart-qty-bug | Short |
| chore/*, docs/*, refactor/*, test/* | develop | develop (squash) | chore/GRC-160-upgrade-vite | Short |
| release/* | develop | main (merge commit) and back to develop | release/1.1.0 | Days; only bug fixes, version bump |
| hotfix/* | main | main and develop | hotfix/GRC-210-payment-timeout | Hours |

Rules: keep branches small and short-lived; rebase on develop daily; one purpose per branch; delete after merge; never work directly on main or develop.

## 21.3 Daily developer workflow (step by step)

# 1. Start from fresh develop git checkout develop && git pull origin develop # 2. Create your branch (issue id first) git checkout -b feature/GRC-101-product-card # 3. Work in small steps; commit often using the convention (Section 21.4) git add -p git commit -m "feat(web): add ProductCard with quantity stepper" # 4. Keep up to date (at least once a day and before opening a PR) git fetch origin && git rebase origin/develop # 5. Run checks locally (also run automatically by Husky and CI) pnpm lint && pnpm typecheck && pnpm test # 6. Push and open a Pull Request into develop git push -u origin feature/GRC-101-product-card # -> fill the PR template, link the issue, add screenshots (light + dark, mobile) # 7. After approval: Squash and merge (title = Conventional Commit message), delete branch

## 21.4 Commit message convention (Conventional Commits)

| <type>(<scope>): <short summary in imperative present tense, max 72 chars> [optional body: what and why, not how] [optional footer: Closes GRC-101 ¦ BREAKING CHANGE: description] |  |  |
| --- | --- | --- |
| Type | Use for | Version impact |
| feat | New feature or user-visible behaviour | Minor |
| fix | Bug fix | Patch |
| perf | Performance improvement | Patch |
| refactor | Code change with no behaviour change | None |
| style | Formatting only (no logic) | None |
| test | Add or fix tests | None |
| docs | Documentation | None |
| build / ci | Build system, dependencies, pipelines | None |
| chore | Maintenance tasks, tooling | None |
| revert | Revert a previous commit | Depends |

| Scope | Meaning |
| --- | --- |
| web, admin, api, ui, shared | Which app or package |
| db | Prisma schema and migrations |
| auth, cart, checkout, orders, payments, catalogue, search, delivery, seo, i18n | Feature area |
| deps, ci, docs | Support areas |

Good examples feat(web): add mega menu with category thumbnails fix(api): prevent negative stock when two orders race perf(web): lazy load Razorpay checkout script feat(db): add delivery_slots table and unique index refactor(admin): extract DataTable column helpers docs: add SEO checklist to project plan feat(api)!: change cart endpoint response shape (breaking) Bad examples update stuff fixed bug WIP final changes misc

## 21.5 Pull request rules

- Title follows Conventional Commit format. Description uses the template (Appendix B).

- Size: aim for under 400 changed lines; split bigger work into stacked PRs.

- Include screenshots or a short screen recording for UI changes in light, dark, mobile and desktop.

- Link the issue (Closes GRC-101). Mention migrations, new env variables and API changes explicitly.

- CI must pass: lint, type check, unit tests, build, Lighthouse CI on web changes.

- Review turnaround: within 1 working day. Authors respond to comments within 1 working day.

- Reviewers check: logic correctness, security (auth, validation), performance (queries, re-renders), accessibility, tests, naming, no leftover console logs or secrets.

- Use comment prefixes: nit (optional), question, suggestion, blocker.

- Merge strategy: squash and merge into develop (clean history); merge commit for release into main; never rebase shared branches.

## 21.6 Release process

- Cut release/x.y.z from develop at the end of a sprint; bump versions; deploy to staging; QA and UAT run on this branch.

- Only fixes go into the release branch. When approved: merge into main with a merge commit, tag vX.Y.Z, GitHub Release with changelog (generated from commits), deploy to production.

- Merge main back into develop so fixes are not lost.

- Semantic versioning: MAJOR breaking, MINOR features, PATCH fixes. Run database migrations as a separate, reviewed deploy step before the app update (backwards compatible migrations only: add, backfill, then remove later).

## 21.7 Hotfix process

git checkout main && git pull git checkout -b hotfix/GRC-210-payment-timeout # fix + test, commit: fix(payments): handle Razorpay timeout on verify # PR into main (expedited review) -> tag v1.0.1 -> deploy # then merge main into develop (or cherry-pick) so the fix is not lost

## 21.8 Automation: Husky, lint-staged, commitlint

# package.json (root) "lint-staged": { "*.{ts,tsx}": ["eslint --fix", "prettier --write"], "*.{json,md,css}": ["prettier --write"] } # .husky/pre-commit -> pnpm lint-staged # .husky/commit-msg -> pnpm commitlint --edit "$1" # .husky/pre-push -> pnpm typecheck # commitlint.config.cjs module.exports = { extends: ['@commitlint/config-conventional'], rules: { 'scope-enum': [2, 'always', ['web','admin','api','ui','shared','db','auth','cart','checkout', 'orders','payments','catalogue','search','delivery','seo','i18n','deps','ci','docs']] } };

## 21.9 CI pipeline (GitHub Actions)

# .github/workflows/ci.yml name: CI on: { pull_request: { branches: [develop, main, 'release/**'] }, push: { branches: [develop] } } jobs: verify: runs-on: ubuntu-latest services: postgres: { image: postgres:16, env: { POSTGRES_PASSWORD: test }, ports: ['5432:5432'] } redis: { image: redis:7, ports: ['6379:6379'] } steps: - uses: actions/checkout@v4 - uses: pnpm/action-setup@v4 - uses: actions/setup-node@v4 with: { node-version: 20, cache: pnpm } - run: pnpm install --frozen-lockfile - run: pnpm lint - run: pnpm typecheck - run: pnpm prisma migrate deploy --schema apps/api/prisma/schema.prisma - run: pnpm test - run: pnpm build - run: pnpm lhci autorun # web only # deploy.yml: develop -> dev/staging, tag v* -> production (manual approval)

## 21.10 Git rules summary

| Do | Do not |
| --- | --- |
| Small commits with clear messages; rebase on develop daily | Commit directly to main or develop |
| Reference the issue id in branch and commit | Force push to shared branches |
| Add tests and screenshots to PRs | Commit .env, keys, dumps or node_modules |
| Review others' PRs promptly | Merge your own PR without review |
| Delete merged branches | Leave long-lived feature branches |
| Write migrations that are backwards compatible | Edit an already-merged migration file |

# 22. Coding Standards

## 22.1 General

- TypeScript strict mode in all packages; no any without a comment; shared types come from zod schemas.

- ESLint (typescript-eslint, react-hooks, jsx-a11y, import order) and Prettier; formatting is never debated in reviews.

- Functions small and single-purpose; early returns; no deep nesting; meaningful names; comments explain why, not what.

- No magic numbers or strings: use constants or enums.

- Do not leave console.log, commented-out code or TODOs without an issue id.

- Dates stored in UTC; displayed in Hong Kong time (Asia/Hong_Kong).

- Money handled only as integer cents using shared helpers.

## 22.2 Frontend rules

- Pages are thin: they compose feature components and call hooks; logic lives in features.

- Server data via RTK Query only; client state via slices; forms via RHF + zod.

- Styling with Tailwind utilities and tokens; no inline styles; no hard-coded colours; use cn() for conditional classes.

- Every list handles loading (skeleton), empty and error; every image uses LazyImage with width and height.

- Accessibility: semantic elements, labels, aria where needed, keyboard support.

- All text through i18n keys; no string concatenation for sentences.

- Avoid premature memoisation; measure first; use React.memo for heavy list items.

- Imports through path aliases (@/features/...); no deep relative paths across features.

## 22.3 Backend rules

- Layering: route, controller, service, repository. Controllers parse and respond; services hold business rules; repositories talk to Prisma.

- Validate every input with zod; never trust client totals; compute prices on the server.

- Use transactions for multi-table changes (orders, stock, refunds).

- Throw ApiError with a code; one central error handler formats responses.

- Async handler wrapper on all routes; no unhandled promise rejections.

- Log with pino including requestId; no sensitive data in logs.

- Background work (emails, SMS, image processing, imports) goes to BullMQ jobs, not request handlers.

- Each module has tests for services and key routes.

## 22.4 Database rules

- Schema changes only via migrations; review SQL for locks on big tables.

- Add indexes with the feature that needs them.

- Seed script creates roles, permissions, HK districts, delivery slot templates and about 200 demo products.

- Backwards compatible changes: add column, deploy code, backfill, then drop old column in a later release.

# 23. DevOps and Environments

## 23.1 Local development

git clone <repo> && cd grocery-platform cp .env.example .env # fill values docker compose up -d # postgres, redis, mailhog pnpm install pnpm --filter api prisma migrate dev && pnpm --filter api prisma db seed pnpm dev # runs web (5173), admin (5174), api (4000)

## 23.2 Environments and config

| Aspect | Dev / Staging | Production |
| --- | --- | --- |
| URLs | dev.domain.com, staging.domain.com (basic auth + noindex) | domain.com, admin.domain.com, api.domain.com |
| Razorpay | Test keys | Live keys |
| SMS / Email | Sandbox or test recipients only | Live providers with sender id / domain authentication (SPF, DKIM, DMARC) |
| Data | Seed + anonymised copies | Real; daily backups, 30-day retention |
| Monitoring | Sentry (dev project) | Sentry, uptime checks, alerting |

## 23.3 CI/CD

- Pull request: lint, typecheck, test, build, preview deploy (optional).

- Merge to develop: automatic deploy to dev.

- Release branch: deploy to staging for QA and UAT.

- Tag vX.Y.Z on main: production deploy after manual approval; database migration step runs first; health check; automatic rollback if the health check fails.

- Docker images tagged with the git SHA; keep the last 5 for fast rollback.

## 23.4 Monitoring, logging and backups

| Need | Tool | Alert when |
| --- | --- | --- |
| Errors | Sentry (web, admin, api) | New error or spike |
| Uptime | UptimeRobot or Better Stack on home, API health, checkout | Down for 2 minutes |
| Logs | pino JSON to CloudWatch, Loki or Logtail | Search by requestId |
| Performance | web-vitals to GA4, API latency metric | LCP or p95 degrades |
| Database | Provider metrics, slow query log | CPU, connections, storage above 80% |
| Backups | Daily snapshot + PITR; monthly restore drill | Backup job fails |
| Payments | Daily reconciliation job: payments vs orders vs Razorpay | Mismatch |

## 23.5 Background jobs

| Job | Schedule / trigger | Purpose |
| --- | --- | --- |
| send-email, send-sms | Event | Notifications with retry and delivery log |
| generate-delivery-slots | Nightly | Create slots 14 days ahead from templates, skip holidays |
| release-expired-orders | Every 5 min | Cancel unpaid orders after 15 min, release stock and slots |
| abandoned-cart-reminder (S) | Hourly | Email carts idle for 2 hours |
| stock-alert-notify | On stock increase | Notify subscribers |
| process-csv-import | On upload | Validate and import products in batches |
| process-images | On upload | Resize and convert to WebP/AVIF |
| generate-sitemaps, product-feed | Nightly | SEO sitemaps and Merchant Center feed |
| refresh-analytics-views | Every 10 min | Dashboard summaries |
| payment-reconciliation | Nightly | Detect mismatches |

# 24. Third-Party Services and Environment Variables

## 24.1 Services

| Service | Provider options | Decision |
| --- | --- | --- |
| Payments | Razorpay (chosen); backup adapter such as Stripe | D3, Section 15.1 |
| SMS / OTP | Twilio, MessageBird, local HK provider | D7 |
| Email | Resend, AWS SES, Postmark | Pick on price and deliverability |
| Image storage + CDN | Cloudinary or S3 + CloudFront | D6 |
| Address assist (S) | Google Places Autocomplete or HK government address lookup | Optional improvement for address entry |
| Analytics | Google Analytics 4, Search Console, Meta pixel (optional) | Consent required |
| Error tracking | Sentry |  |
| Chat / support | WhatsApp Business link first; Crisp or Tawk.to later |  |
| Maps (S) | Google Maps for rider/ETA display | Phase 2 |

## 24.2 Environment variables

| Variable | App | Description |
| --- | --- | --- |
| NODE_ENV, PORT | api | Runtime |
| DATABASE_URL | api | PostgreSQL connection string |
| REDIS_URL | api | Redis connection |
| JWT_ACCESS_SECRET, JWT_REFRESH_SECRET | api | Token signing |
| COOKIE_DOMAIN, CORS_ORIGINS | api | Cookie and CORS settings |
| PAYMENT_PROVIDER, RAZORPAY_KEY_ID, RAZORPAY_KEY_SECRET, RAZORPAY_WEBHOOK_SECRET | api | Payments |
| SMS_PROVIDER, SMS_API_KEY, SMS_SENDER_ID | api | OTP and SMS |
| EMAIL_PROVIDER, EMAIL_API_KEY, EMAIL_FROM | api | Email |
| STORAGE_BUCKET, STORAGE_REGION, STORAGE_KEY, STORAGE_SECRET, CDN_URL | api | Images |
| SENTRY_DSN | api, web, admin | Error tracking |
| VITE_API_URL, VITE_SITE_URL | web, admin | API and canonical site URL |
| VITE_RAZORPAY_KEY_ID (optional, API also returns it) | web | Public key |
| VITE_GA_ID, VITE_SENTRY_DSN | web, admin | Analytics and errors |

# 25. Phases, Timeline and Milestones

## 25.1 Assumptions

- Team: 1 full stack lead, 1 frontend developer, 1 backend developer, 1 UI/UX designer (part time in the first 4 weeks), 1 QA (from week 8), 1 project manager (part time).

- Two-week sprints; 11 sprints (22 weeks) to production launch. If the team is smaller, multiply scope duration roughly by team size ratio (a solo developer should plan about 36 to 44 weeks).

- Client provides product data, photos, brand assets, legal wording and delivery decisions on time (see dependencies).

- Start date is to be confirmed; timeline is expressed in weeks from kickoff.

## 25.2 Phase plan

| Phase | Weeks | Deliverables | Exit criteria |
| --- | --- | --- | --- |
| 0. Discovery and decisions | 1 to 2 | Final scope, decisions D3 to D8 closed, Razorpay eligibility confirmed, product data format agreed, project board and repo | Signed-off plan, all DECISION items resolved |
| 1. UX and UI design | 1 to 5 | Wireframes, Figma design system (light and dark), designs for all key screens (mobile first), clickable prototype | Client approves design; tokens exported |
| 2. Foundation | 3 to 6 | Monorepo, CI/CD, environments, auth with OTP, RBAC, database schema v1, base API, RTK Query setup, UI package, i18n and theme | Login works end to end on dev; CI green |
| 3. Catalogue and admin core | 5 to 9 | Categories, brands, products, variants, images, inventory, CSV import, admin shell, dashboard shell | Admin can manage a full product catalogue |
| 4. Storefront core | 7 to 13 | Layout, mega menu, home, listing pages, filters, search, PDP, cart (server), wishlist | Customer can browse, search and fill a cart |
| 5. Checkout, payments, orders | 11 to 15 | Addresses, delivery zones and slots, checkout, Razorpay integration and webhooks, orders, tracking, invoices, notifications | Test order end to end with payment in test mode |
| 6. Operations and marketing | 15 to 17 | Order fulfilment tools, picking lists, refunds, coupons, banners, announcements, CMS, customers, reports, staff and roles | Store team can run a day of operations on staging |
| 7. Polish and optimisation | 17 to 19 | Chinese content, SEO implementation, dark mode QA, reviews and loyalty (S), performance work, accessibility pass | Lighthouse and Core Web Vitals targets met |
| 8. QA, security, UAT | 19 to 21 | Full regression, Playwright suite, security scan, load test, 4,000+ product import on staging, client UAT | No S1/S2 bugs; UAT signed |
| 9. Launch and hypercare | 21 to 22+ | Production setup, live Razorpay, DNS, go-live, monitoring, 2 weeks hypercare, handover and training | Live; stable for 2 weeks |
| Future: Phase 2 mobile app | After launch (about 10 to 12 weeks) | Hybrid app (React Native or Capacitor) on the same API, push notifications, app store release | Published apps |

## 25.3 Sprint plan (2 weeks each)

| Sprint | Focus |
| --- | --- |
| S1 | Discovery, decisions, repo and board, wireframes start |
| S2 | Design system and key screens; monorepo, CI, DB schema v1, auth skeleton |
| S3 | Auth + OTP + RBAC; catalogue models; admin shell; product CRUD begins |
| S4 | Admin products, categories, brands, inventory, import; storefront layout and home |
| S5 | Listing, filters, search, PDP, cart |
| S6 | Addresses, delivery zones and slots, checkout, order creation |
| S7 | Razorpay, webhooks, order tracking, admin order management, invoices, notifications |
| S8 | Delivery admin, coupons, banners, CMS, customers, refunds, account area, wishlist |
| S9 | Dashboard and reports, Chinese content, SEO, dark mode QA, reviews (S) |
| S10 | QA, performance, security, data import, UAT |
| S11 | Launch preparation, go-live, hypercare |

## 25.4 Timeline overview

| Workstream | S1 | S2 | S3 | S4 | S5 | S6 | S7 | S8 | S9 | S10 | S11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Discovery and design |  |  |  |  |  |  |  |  |  |  |  |
| Foundation (auth, DB, CI) |  |  |  |  |  |  |  |  |  |  |  |
| Admin catalogue |  |  |  |  |  |  |  |  |  |  |  |
| Storefront browse and cart |  |  |  |  |  |  |  |  |  |  |  |
| Checkout, delivery, payments |  |  |  |  |  |  |  |  |  |  |  |
| Operations and marketing admin |  |  |  |  |  |  |  |  |  |  |  |
| i18n, SEO, polish |  |  |  |  |  |  |  |  |  |  |  |
| QA, UAT, data import |  |  |  |  |  |  |  |  |  |  |  |
| Launch and hypercare |  |  |  |  |  |  |  |  |  |  |  |

Each coloured cell is a two-week sprint. Some streams overlap by design: design runs one sprint ahead of development; QA runs continuously from S5 and intensively in S10.

## 25.5 Milestones

| Milestone | Target week | Evidence |
| --- | --- | --- |
| M1 Plan and design approved | Week 5 | Signed plan, approved Figma |
| M2 Foundation live on dev | Week 6 | Login, CI/CD, DB, theme and i18n working |
| M3 Catalogue management ready | Week 9 | Admin can create products; import works |
| M4 Browse and cart demo | Week 13 | Client demo on staging |
| M5 First paid test order | Week 15 | End to end with Razorpay test mode |
| M6 Operations ready | Week 17 | Store team runs a mock day |
| M7 Release candidate | Week 19 | Feature freeze, release branch |
| M8 UAT sign-off | Week 21 | Client approval |
| M9 Go-live | Week 22 | Production release |

## 25.6 Effort by area (guide)

| Area | Approx. share of effort |
| --- | --- |
| Storefront (all pages, components, state) | 28% |
| Admin dashboard | 24% |
| Backend API, database, jobs | 24% |
| Design and UX | 8% |
| QA, testing, performance, security | 10% |
| DevOps, SEO, project management | 6% |

# 26. Risks, Governance and Communication

## 26.1 Risk register

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Razorpay cannot serve the HK merchant or local wallets | Medium | High | Resolve in Phase 0; PaymentProvider abstraction; backup provider |
| R2 | SEO weakness from SPA rendering | High if unaddressed | High | Decision D4: Next.js storefront or prerendering; Lighthouse and crawl checks in CI |
| R3 | Product data and photos for 4,000+ items late or poor quality | High | High | Agree CSV template in week 1; import tool with validation; start data collection early; prioritise top 500 SKUs for launch |
| R4 | Scope creep | High | Medium | Change control (26.3); MoSCoW priorities; Future features frozen |
| R5 | Delivery operations not defined (riders, cut-offs) | Medium | High | Client workshop by week 6; configurable zones and slots in admin |
| R6 | Single warehouse limits coverage | Medium | Medium | Show only valid options; scheduled delivery everywhere; roadmap for second hub |
| R7 | Stock accuracy problems cause cancellations | Medium | High | Inventory ledger, low stock alerts, substitution flow, stock check at picking |
| R8 | Performance issues on mobile with image-heavy pages | Medium | High | Image pipeline, budgets, CDN, CI checks |
| R9 | Security incident (auth, payments) | Low | Very high | Security checklist, pen test, rate limits, audit logs |
| R10 | Key person dependency (small team) | Medium | High | Documentation (this plan), code reviews, shared ownership |
| R11 | Chinese content and translation delays | Medium | Medium | Start translation of UI strings in sprint 5; use translators for top 500 products |
| R12 | SMS delivery issues in HK or for foreign numbers | Medium | Medium | Choose provider with HK routes; email OTP fallback |
| R13 | Regulatory or labelling requirements for imported food | Medium | Medium | Client confirms requirements; configurable product fields |

## 26.2 Roles and responsibilities (RACI)

| Activity | PM | Lead dev | Frontend | Backend | Designer | QA | Client |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scope and priorities | A | C | C | C | C | C | R |
| Design and prototypes | C | C | C | I | R | C | A |
| Architecture and standards | I | A/R | C | C | I | I | I |
| Storefront and admin UI | I | A | R | C | C | C | I |
| API and database | I | A | C | R | I | C | I |
| Payments and security | I | A/R | C | R | I | C | C |
| Testing and UAT | C | C | C | C | C | R | A |
| Releases and deployment | I | A/R | C | C | I | C | I |
| Content and product data | C | I | I | C | C | I | A/R |

R responsible, A accountable, C consulted, I informed.

## 26.3 Change control

- Anything not in this document is a change request. Write a one-page request: what, why, effort, impact on timeline.

- Lead dev estimates; PM and client approve; scope or timeline updated in this plan (version bump).

- Urgent bug fixes are not changes. New ideas go to the Future backlog.

## 26.4 Communication and meeting cadence

| Meeting / report | Frequency | Who | Output |
| --- | --- | --- | --- |
| Daily stand-up (15 min) | Daily | Dev team, designer, QA | Blockers cleared |
| Sprint planning | Every 2 weeks | Team, PM | Sprint backlog with estimates |
| Sprint demo | Every 2 weeks | Team, client | Feedback logged as issues |
| Retrospective | Every 2 weeks | Team | Improvements |
| Client status update | Weekly (short written) | PM | Progress, risks, decisions needed |
| Architecture review | As needed | Lead dev, devs | ADR (decision record) in docs/ |
| Release review | Each release | Lead, QA, PM | Go/no-go |

## 26.5 Dependencies from the client

| Item | Needed by | Owner |
| --- | --- | --- |
| Brand name, logo, colours, tone | Week 2 | Client |
| Business registration details for payment gateway KYC | Week 2 | Client |
| Product list (CSV), photos, descriptions | Week 8 (first 500), Week 18 (all) | Client |
| Delivery model (riders or partner), areas, cut-offs, fees, minimum order | Week 6 | Client |
| Legal pages (terms, privacy, refunds, shipping) | Week 14 | Client with legal advisor |
| Domain, DNS access, email sending domain | Week 10 | Client |
| Warehouse and packaging process input for picking workflow | Week 10 | Client |
| UAT participants and availability | Week 19 to 21 | Client |

# 27. Product Data and Content Migration

Loading 4,000+ products with good data is the longest and most error-prone task. The admin bulk import tool must be ready by week 9 so the client can start early.

## 27.1 CSV template

| Column | Required | Example / rule |
| --- | --- | --- |
| sku | Yes | TIL-BAS-5KG (unique) |
| product_group_id | Yes | Rows with the same group id become variants of one product |
| name_en | Yes | Tilda Basmati Rice |
| name_zh | No | Chinese name |
| variant_label | Yes | 5 kg |
| brand | Yes | Tilda (created if missing, after confirmation) |
| category_path | Yes | Rice and Grains > Basmati Rice |
| country_of_origin | Yes | India |
| mrp, price | Yes | 128.00 (HKD) |
| stock_qty, low_stock_threshold | Yes | 50, 10 |
| barcode | No | EAN/UPC |
| weight_g | No | 5000 |
| is_veg, is_halal | Yes/No | 1 or 0 |
| description_en, description_zh | No | Plain text or limited HTML |
| ingredients, storage, shelf_life_days | No |  |
| image_urls | Recommended | Pipe-separated URLs or file names from the uploaded image zip |
| status | No | draft or active (default draft) |

## 27.2 Import process

- Client fills the template (or exports from their current system). Team provides a clean category tree and brand list first, so names match.

- Upload in admin: system maps columns, runs a dry run, and shows a report: rows OK, warnings, errors (duplicate sku, missing category, invalid price).

- Fix and re-upload; commit import in batches of 500 rows as a background job with progress.

- Images: upload a zip or provide URLs; the image job resizes to the standard sizes and attaches by name or URL; products without an image stay draft.

- After import: spot check 5% of products, check counts per category, publish by category.

## 27.3 Data quality targets

| Rule | Target |
| --- | --- |
| Products with at least one good image before publishing | 100% |
| Products with English name, category, brand, origin, price | 100% |
| Chinese names for top 500 products at launch | 100% (others later) |
| Descriptions for top 300 products at launch | 100% (others later) |
| Duplicate SKU or barcode | 0 |

## 27.4 Launch inventory strategy

If photos and descriptions for all 4,000+ products are not ready, launch with the best-selling 1,000 to 1,500 complete products and publish the rest in batches every week. A smaller, well-presented catalogue converts better than a large one with missing images.

# 28. Launch, Handover and Maintenance

## 28.1 Pre-launch checklist

| Area | Checks |
| --- | --- |
| Functionality | All Must-have features pass UAT; payment live-mode test with a real small order and refund; webhook verified in production |
| Content | Products, categories, banners, announcement, policy pages, FAQ, about, contact details; English and Chinese reviewed |
| SEO | Section 18.11 checklist complete; staging noindex removed on production only |
| Performance | Core Web Vitals pass; load test at expected peak (for example 200 concurrent users) passed |
| Security | Pen test items closed; secrets rotated; admin 2FA enabled; rate limits on |
| Operations | Delivery zones, slots and fees set; riders added; picking and packing procedure trained; support contacts ready |
| Monitoring | Sentry, uptime, alerts, backups verified; on-call contact list |
| Legal | Terms, privacy, refund, shipping policies approved; cookie consent working |
| Communication | Launch plan: WhatsApp and social announcement, email list, first-order coupon |

## 28.2 Go-live runbook

- Freeze code; tag release; take a database backup.

- Run migrations; deploy API, web, admin; run smoke tests (home, search, PDP, cart, checkout in test with live keys limited, admin login).

- Switch DNS and verify TLS; submit sitemap; enable Razorpay live webhooks.

- Place and refund a real low-value order.

- Monitor dashboards and logs for the first 4 hours; team on call for 2 weeks.

- Rollback plan: redeploy previous image tag; restore database only if a migration caused data issues (migrations are backwards compatible to avoid this).

## 28.3 Handover and training

- Admin training sessions (catalogue, orders and picking, delivery setup, marketing, reports) with recorded videos.

- Admin user guide and troubleshooting FAQ; contact and escalation sheet.

- Credentials and access transferred to client-owned accounts (hosting, domain, Razorpay, analytics, Sentry).

- Repository, this plan and API docs delivered.

## 28.4 Maintenance SOP

| Frequency | Task | Owner |
| --- | --- | --- |
| Daily | Check uptime, errors in Sentry, failed payments and delayed orders; low-stock review | Lead dev / store ops |
| Weekly | Dependency and security updates; review Search Console and zero-result searches; backup status; publish new product batches | Dev team / marketing |
| Monthly | Performance and SEO review; analytics report; restore test; user feedback review; plan next releases | PM / lead |
| Quarterly | Security review, load test, infrastructure cost review, roadmap update (mobile app, new features) | Lead / PM |
| Before festivals | Campaign pages, extra stock and slots, load check | Marketing / ops |

## 28.5 Post-launch roadmap

- Phase 2: hybrid mobile app using the same API and shared schemas; push notifications; app store release.

- Loyalty, referrals, reviews and recommendations tuned with real data.

- Second warehouse or hub and wider instant delivery; rider app.

- Future: AI assistant, voice search, family accounts, smart reordering.

# Appendices

## Appendix A: Page build checklist (use for every page)

- Route added with guard, lazy import and loader (if needed); breadcrumbs and SEO head configured.

- Layout follows the Figma design on 360, 768 and 1280 widths; light and dark mode verified.

- Uses reusable components; no one-off styles; tokens only.

- Data via RTK Query with loading, empty and error states; tags correct.

- Forms use RHF + zod with server error mapping; success and failure feedback.

- Strings in en and zh-HK; long text tested.

- Accessibility: heading order, labels, focus, keyboard, contrast.

- Analytics events fired; noindex set where required.

- Tests written; Lighthouse budget passes; screenshot attached to PR.

## Appendix B: Pull request template

## What and why <!-- Summary of the change and the problem it solves. Closes GRC-___ --> ## Screenshots / recording <!-- Mobile + desktop, light + dark --> ## How to test 1. 2. ## Checklist - [ ] Follows Conventional Commit title - [ ] Lint, types, tests pass locally - [ ] Loading / empty / error states handled - [ ] Works in en and zh-HK, light and dark - [ ] Accessibility checked - [ ] Migrations included and backwards compatible (if any) - [ ] New env variables documented (if any) - [ ] API docs updated (if any) - [ ] No secrets or console logs

## Appendix C: Ticket (user story) template

Title: [Area] Short action phrase e.g. [Storefront] Product card with quantity stepper As a <customer / admin role>, I want <capability> so that <benefit>. Acceptance criteria (Given / When / Then) - Given a product is in stock, when I tap Add, then the button becomes a stepper and the cart count increases. - Given the product is out of stock, then Add is replaced by Notify me. Design: Figma link API: endpoint(s) Data: tables/fields Out of scope: Estimate: 1 / 2 / 3 / 5 / 8 points Definition of Done: see Section 20.5

## Appendix D: Hong Kong delivery districts (seed list for zones)

| Region | Districts |
| --- | --- |
| Hong Kong Island | Central and Western, Wan Chai, Eastern, Southern |
| Kowloon | Yau Tsim Mong, Sham Shui Po, Kowloon City, Wong Tai Sin, Kwun Tong |
| New Territories | Kwai Tsing, Tsuen Wan, Tuen Mun, Yuen Long, North, Tai Po, Sha Tin, Sai Kung, Islands |

These are the 18 districts of Hong Kong. Zones, fees and delivery types are configured per district in the admin.

## Appendix E: Decision register to close in Phase 0

| ID | Decision | Owner | Needed by |
| --- | --- | --- | --- |
| D3 | Payment gateway eligibility and fallback | Lead dev + client | Week 2 |
| D4 | Storefront rendering approach (Next.js vs prerendered SPA) | Lead dev | Week 2 |
| D6 | Image hosting and CDN | Lead dev | Week 4 |
| D7 | SMS provider for OTP | Lead dev + client | Week 4 |
| D8 | Delivery operations model | Client | Week 6 |
| D9 | Brand name, domain and design direction approval | Client | Week 3 |
| D10 | Which of the Should-have features go live at launch | Client + PM | Week 6 |

End of document. Keep this plan in the repository (docs folder), update the version number and change log whenever scope, stack or timeline changes.